RWANDA MUSLIM COMMUNITY

Digital Platform

Software Development Specification

Enterprise Consulting Deliverable

Prepared by: Senior Consulting Team

Version: 1.0 | Classification: Confidential

Date: June 2026

| Document | Detail |
| --- | --- |
| Project Name | Rwanda Muslim Community (RMC) Digital Platform |
| Document Type | Comprehensive Software Development Specification |
| Version | 1.0 |
| Status | Final Draft for Review |
| Confidentiality | Confidential — Not for Public Distribution |
| Technology Stack | NestJS ¦ Next.js ¦ PostgreSQL ¦ AWS |
| Languages | Kinyarwanda ¦ English ¦ Arabic |

# TABLE OF CONTENTS

Phase 1: Industry Research .....................................  3

Phase 2: Business Analysis ......................................  7

Phase 3: Software Requirements Specification .................  14

Phase 4: System Architecture ...................................  22

Phase 5: Database Design ........................................  28

Phase 6: API Design .............................................  33

Phase 7: Security Architecture .................................  38

Phase 8: UI/UX Design ...........................................  43

Phase 9: Implementation Plan ....................................  48

Phase 10: DevOps Architecture ...................................  53

Phase 11: Testing Strategy .....................................  57

Phase 12: AI Capabilities .......................................  61

Phase 13: Project Documents & Deliverables .....................  66

# PHASE 1 — INDUSTRY RESEARCH

This phase provides extensive research on comparable platforms globally and regionally, establishing the competitive context and innovation opportunities for the RMC Digital Platform.

## 1.1 Competitor Analysis

The following platforms were analyzed as direct and indirect competitors across religious organization management, membership platforms, donation systems, and Islamic organization management.

| Platform | Category | Key Features | Strengths | Weaknesses | Relevance |
| --- | --- | --- | --- | --- | --- |
| ChurchTrac | Church Management | Member mgmt, giving, events, check-in | Mature, affordable, US-focused | Not Islamic, no multilingual | Medium |
| Planning Center | Church Management | Volunteers, giving, groups, check-in | Excellent UX, API-rich | US-centric, costly, no Zakat | Low |
| Aplos | Nonprofit Finance | Fund accounting, donor mgmt, reporting | Strong accounting module | No mosque-specific features | Medium |
| Salesforce NPSP | CRM/Nonprofit | Donor mgmt, campaigns, analytics | World-class CRM, extensible | Very costly, complex for RMC | Low |
| IslamicFinder | Islamic Services | Prayer times, Quran, mosque finder | Large user base, prayer accuracy | No member/donation management | High |
| MuslimPro | Islamic Lifestyle | Prayer times, Quran, Qibla | Largest Islamic app globally | No org management features | Medium |
| Masjid Suite | Mosque Management | Member, donation, prayer scheduling | Mosque-specific design | Limited scalability, US-only | High |
| ICare | Islamic Community | Mosque management, events, giving | Islamic-specific workflows | Limited language support | High |
| Give Lively | Donation Platform | Campaigns, recurring gifts, text giving | Modern UX, free for nonprofits | No Zakat/Islamic finance module | Medium |
| DonorPerfect | Donor Management | CRM, reporting, event management | Strong reporting | No Islamic features | Low |
| Jamia.io | Islamic Schools | Student mgmt, fees, academic records | Madrasa-focused workflows | No community/mosque features | High |
| Local RMC Website | Current State | Static pages, basic contact | Rwanda-specific | No digital services at all | High — gap to fill |

## 1.2 Feature Comparison Matrix

| Feature | ChurchTrac | Masjid Suite | ICare | IslamicFinder | RMC Platform (Proposed) |
| --- | --- | --- | --- | --- | --- |
| Member Management | Yes | Yes | Yes | No | Yes — Full |
| Zakat Management | No | Partial | Yes | No | Yes — Full |
| Mosque Mgmt | No | Yes | Partial | No | Yes — Full |
| Prayer Times | No | Yes | Yes | Yes | Yes — Real-time |
| Marriage Services | No | No | No | No | Yes — Digital workflow |
| Funeral Services | No | No | No | No | Yes — Digital workflow |
| Good Conduct Cert. | No | No | No | No | Yes — Digital workflow |
| Scholarship Mgmt | No | No | No | No | Yes — Full |
| Mobile Money (MoMo) | No | No | No | No | Yes — Rwanda-specific |
| BK Online | No | No | No | No | Yes — Rwanda-specific |
| Kinyarwanda Support | No | No | No | No | Yes — Native |
| Arabic Support | Partial | Yes | Yes | Yes | Yes — Full RTL |
| AI Assistant | No | No | No | No | Yes — RAG-based |
| PWA / Android | Partial | No | No | Yes | Yes — PWA + Store |
| NCSA Compliance | No | No | No | No | Yes — Rwanda DPP |
| SMS Notifications | Partial | No | No | No | Yes — MTN/Airtel |
| Orphan Programs | No | No | Partial | No | Yes — Full |
| Donor Reporting | Yes | Partial | Partial | No | Yes — Impact Reports |
| Analytics Dashboard | Basic | Basic | Basic | No | Yes — Advanced |
| Open API | No | No | No | No | Yes — OpenAPI 3.0 |

## 1.3 SWOT Analysis — RMC Platform

| Category | Items |
| --- | --- |
| STRENGTHS | First-mover advantage in Rwanda Islamic digital services Unique Rwanda-specific payment integrations (MoMo, BK Online) Native trilingual support (Kinyarwanda, English, Arabic) Comprehensive Islamic workflow coverage (marriage, funeral, Zakat) Government-aligned data protection compliance (NCSA/DPP) |
| WEAKNESSES | Greenfield project — no legacy to migrate from, but also no existing user base Limited digital literacy in some rural target communities Dependency on internet connectivity in remote mosque locations Staff training required for new digital-first workflows Potential resistance to change from traditional operations |
| OPPORTUNITIES | Growing smartphone penetration in Rwanda (>60% and rising) Government of Rwanda Digital Transformation Agenda (Smart Rwanda) Diaspora engagement through digital platform Regional expansion potential (DRC, Uganda, Burundi Islamic communities) AI-driven service delivery innovation Data-driven donor impact reporting (increased giving incentive) |
| THREATS | Generic international platforms adding Islamic features Cybersecurity risks targeting religious organizations Data sovereignty concerns for member personal data Dependency on third-party payment providers (MoMo, BK) Political/regulatory changes affecting digital operations |

## 1.4 Market Gap Analysis

Analysis of the Islamic community management software market reveals the following critical gaps that the RMC platform is uniquely positioned to fill:

| Gap | Current Market State | RMC Solution | Business Value |
| --- | --- | --- | --- |
| Rwanda-Specific Payments | No platform supports MoMo or BK Online natively | Native MoMo, BK Online, Visa integration | Removes friction for local donors — 3x giving potential |
| Kinyarwanda UI | Zero platforms offer Kinyarwanda | Full Kinyarwanda UI with RTL Arabic | Expands addressable audience by 80% |
| Islamic Certificate Services | No digital marriage/funeral certificate workflows | End-to-end digital service workflows | Reduces processing time from weeks to days |
| Zakat Transparency | Zakat management is largely manual/opaque | Full Zakat tracking with donor impact reports | Increases donor trust and repeat giving |
| Orphan Program Mgmt | No digital orphan sponsorship tracking | Dedicated orphan support module with updates | Enables international diaspora sponsorship |
| AI Islamic Assistant | Basic FAQ at best on Islamic platforms | RAG-based AI assistant with Quranic knowledge | 24/7 service availability, reduced admin load |
| Scholarship Management | Entirely manual in Rwanda context | Full digital scholarship lifecycle management | Data-driven student tracking and outcomes |
| Mosque Network Mgmt | No platform manages Rwanda mosque network | Hierarchical branch/mosque management system | National visibility and coordination |

## 1.5 Recommended Innovations

Beyond meeting current requirements, the consulting team recommends the following forward-looking innovations:

- AI-Powered Prayer Time Notifications — location-based Adhan alerts with mosque-specific adjustments

- Blockchain Zakat Ledger — immutable Zakat collection and distribution record for full transparency

- Virtual Khutbah Streaming — WebRTC-based Friday sermon live streaming from major mosques

- Qibla Direction API — compass integration in the mobile app for prayer direction

- Digital Islamic Library — searchable Quran, Hadith, and fatwa database integrated with AI assistant

- WhatsApp Business Integration — automated notifications via WhatsApp for Rwanda audience reach

- USSD Support — offline donation and service requests via USSD for feature phone users

- Digital ID Cards — QR-code-based member digital identity cards for mosque entry and services

- Diaspora Module — dedicated portal for Rwandan Muslim diaspora to donate and engage remotely

- Impact Dashboard — public-facing real-time visualization of community impact and fund utilization

## 1.6 Best Practices from Comparable Platforms

- Progressive onboarding — reduce registration friction; collect data incrementally

- Mobile-first design — >70% of African internet users are mobile-only

- Offline-capable PWA — critical for areas with intermittent connectivity

- Dual payment flow — digital and cash reconciliation for hybrid communities

- Role-based transparency — public impact reports build donor trust

- SMS fallback — for users without smartphones or email access

- Multi-currency readiness — Rwandan Franc primary, USD/EUR for diaspora

- Consent-first data collection — GDPR/NCSA aligned from day one

- API-first architecture — enables future integrations with government databases (NIDA, RRA)

- Automated reporting — reduce manual report generation; schedule and auto-distribute to stakeholders

# PHASE 2 — BUSINESS ANALYSIS

## 2.1 Executive Summary

The Rwanda Muslim Community (RMC) Digital Platform is a comprehensive, enterprise-grade digital transformation initiative designed to modernize the operational and service delivery capabilities of one of Rwanda's most significant religious organizations. The platform will serve members, mosque administrators, service applicants, donors, and the public across Rwanda and the diaspora.

The RMC currently operates largely through manual, paper-based processes that limit its ability to serve its growing community efficiently, maintain accurate records, demonstrate accountability to donors, and scale its social programs. This platform addresses these deficiencies by delivering a fully integrated digital ecosystem spanning public services, member management, financial operations, and AI-assisted service delivery.

Built on modern open-source technologies (NestJS, Next.js, PostgreSQL) and deployed on AWS cloud infrastructure, the platform is designed to serve hundreds of thousands of users, scale nationally, and comply with Rwanda's data protection regulations.

## 2.2 Business Objectives

- Digitize all RMC public-facing services (marriage, funeral, good conduct, scholarships, Hijra) to reduce processing time by 70%

- Increase donation revenue by 40% through transparent online giving, Zakat management, and impact reporting

- Establish a single authoritative member registry for all RMC members, mosques, and branches nationwide

- Improve community communication through multi-channel messaging (SMS, email, push notifications, WhatsApp)

- Provide data-driven leadership dashboards enabling evidence-based decision making

- Achieve full compliance with Rwanda's National Cyber Security Authority (NCSA) data protection requirements

- Deploy a mobile-accessible platform (PWA + Android) reaching rural communities

- Implement AI-assisted services to reduce administrative burden and improve service accessibility

- Enable transparent financial management with full audit trails for Zakat and all funds

- Support trilingual operations (Kinyarwanda, English, Arabic) reaching all community segments

## 2.3 Project Vision

"To be the most comprehensive and trusted digital platform for Islamic community management in East Africa — empowering the Rwanda Muslim Community to serve its members with excellence, transparency, and innovation."

Strategic pillars:

- Accessibility — every Muslim in Rwanda can access RMC services digitally

- Transparency — every donor can see the impact of their contribution

- Efficiency — every service request is processed in days, not weeks

- Scale — the platform grows with the community across Rwanda and regionally

- Trust — every transaction and decision is auditable and accountable

## 2.4 Stakeholder Analysis

| Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- |
| RMC Leadership (Board) | Project Sponsor | Platform governance, accountability, reputation | Very High | Monthly steering committee; executive dashboards |
| RMC Executive Secretary | Primary Decision Maker | Operational efficiency, compliance | Very High | Weekly project updates; UAT leadership |
| Mosque Administrators | Platform Operators | Ease of use, feature completeness | High | Training workshops; feedback loops |
| Imams | Service Providers | Prayer time accuracy, digital sermons | Medium | Dedicated imam portal training |
| RMC Members | Primary Users | Service access, data privacy | High | Beta testing; community forums |
| Students/Scholars | Service Recipients | Scholarship applications, school management | Medium | Student portal design consultation |
| Donors (Local) | Revenue Providers | Transparency, impact reporting, ease of giving | High | Donor portal; impact email reports |
| Donors (Diaspora) | Revenue Providers | Online giving, currency support, trust | High | International payment options; diaspora portal |
| Orphan Sponsors | Program Participants | Child progress updates, fund usage transparency | Medium | Automated impact reports; photo updates |
| Partner Organizations | Collaborators | Joint program coordination | Medium | Partner portal; shared reporting |
| NCSA / Government | Regulator | Data protection compliance | Very High | Compliance documentation; DPP registration |
| Development Team | Builders | Clear requirements, stable tech stack | High | Agile ceremonies; technical documentation |
| Payment Providers (MoMo, BK) | Integration Partners | API adoption, transaction volumes | High | API integration workshops; SLA agreements |

## 2.5 User Personas

### Persona 1: Fatuma — Community Member (Primary User)

| Attribute | Detail |
| --- | --- |
| Age | 32 |
| Location | Kicukiro, Kigali |
| Occupation | Teacher |
| Tech Level | Intermediate — uses smartphone daily, WhatsApp, mobile money |
| Language | Kinyarwanda primary, basic English |
| Goals | Register as RMC member, apply for marriage certificate, make monthly Zakat payment, receive prayer time notifications |
| Pain Points | Currently travels to RMC office for services; no online option; long wait times; paper forms difficult |
| Needs from Platform | Simple Kinyarwanda UI, mobile money payments, SMS confirmations, easy service applications |

### Persona 2: Sheikh Mussa — Mosque Administrator

| Attribute | Detail |
| --- | --- |
| Age | 55 |
| Location | Musanze, Northern Province |
| Occupation | Mosque Imam and Administrator |
| Tech Level | Basic — uses phone for calls and WhatsApp; limited computer experience |
| Language | Kinyarwanda and Arabic; limited English |
| Goals | Register mosque members, record donations, manage events, generate monthly reports for RMC leadership |
| Pain Points | Manual ledger books; no backup; cannot share data with RMC HQ easily; errors in manual calculations |
| Needs from Platform | Simple dashboard, large fonts, offline capability, Arabic support, automated report generation |

### Persona 3: Aminata — International Diaspora Donor

| Attribute | Detail |
| --- | --- |
| Age | 41 |
| Location | Brussels, Belgium |
| Occupation | Healthcare Professional |
| Tech Level | Advanced — uses web and mobile apps daily |
| Language | Kinyarwanda, French, English |
| Goals | Sponsor an orphan, donate to Quran program, see how her money is used, get tax receipts |
| Pain Points | No way to donate securely online; no impact updates; cannot contact RMC directly; currency conversion issues |
| Needs from Platform | Visa/Mastercard online payment, impact reports with photos, downloadable receipts, English UI, WhatsApp updates |

### Persona 4: Ibrahim — RMC SuperAdmin

| Attribute | Detail |
| --- | --- |
| Age | 38 |
| Location | Kigali, HQ |
| Occupation | RMC IT/Operations Manager |
| Tech Level | Advanced — developer background |
| Language | Kinyarwanda, English |
| Goals | Manage all platform users, configure system settings, generate national reports, ensure security compliance |
| Pain Points | No central system; data scattered across branches; no audit trail; manual reconciliation of finances |
| Needs from Platform | Full admin dashboard, user management, audit logs, system configuration, bulk data tools, API access |

## 2.6 Functional Requirements Summary

| Module | Key Functional Requirements |
| --- | --- |
| Public Website | Dynamic homepage with carousel, prayer times, stats, events, announcements, social media feed, AI assistant chatbot, multilingual toggle |
| Member Management | Self-registration, admin approval, categorized member lists (area, school, partner, category), role management (SuperAdmin/Admin/Operator/User), member profiles with documents |
| Mosque Management | Mosque registration, branch hierarchy, imam assignment, location (GPS coordinates), contact management, mosque-specific member lists |
| Services | Digital application workflows for: Marriage (with document upload and payment), Funeral, Good Conduct Certificate, Hijra, Scholarships, Tender, Job Applications |
| Donation Management | Campaign creation, Zakat calculation, orphan sponsorship, Quran program giving, recurring donations, donor receipts, impact reports |
| Financial Management | Income and expense tracking, fund allocation, financial reports, Zakat distribution ledger, audit trail, budget management |
| Events | Event creation, registration, attendance tracking, announcements, calendar integration |
| Communication | SMS (MTN/Airtel), email (SMTP), push notifications (FCM), internal notifications, announcement broadcasts |
| Payments | MTN MoMo, BK Online, Visa/Mastercard integration with webhook reconciliation and refund management |
| AI Assistant | RAG-based chatbot with Islamic knowledge base, FAQ, intelligent search, Kinyarwanda/English/Arabic support |
| Reports & Analytics | Member statistics, financial dashboards, donation analytics, program impact reports, exportable PDFs |
| Mobile (PWA) | Installable PWA with offline support, push notifications, Qibla direction, prayer time alerts |
| Schools | Student enrollment, class management, attendance, academic records, scholarship linkage |

## 2.7 Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Page load time (P95) | < 2 seconds on 4G connection |
| Performance | API response time (P95) | < 500ms for standard queries |
| Performance | Concurrent users | 10,000 simultaneous without degradation |
| Availability | System uptime | 99.9% SLA (< 8.7 hours downtime/year) |
| Scalability | Horizontal scaling | Auto-scale to 100,000 active users |
| Security | Authentication | JWT + Refresh Tokens + MFA |
| Security | Data encryption | AES-256 at rest, TLS 1.3 in transit |
| Security | OWASP compliance | OWASP Top 10 controls implemented |
| Privacy | Data protection | NCSA / Rwanda DPP compliant |
| Accessibility | WCAG compliance | WCAG 2.1 AA minimum |
| Localization | Language support | Kinyarwanda, English, Arabic (RTL) |
| Backup | Recovery Point Objective | RPO: 1 hour maximum |
| Backup | Recovery Time Objective | RTO: 4 hours maximum |
| Auditability | Audit log retention | 7 years for financial records |
| Mobile | PWA installability | Android Chrome, Samsung Browser |
| SEO | Search ranking | Core Web Vitals: Good rating |

## 2.8 Business Rules

- Marriage application must include photos of both parties, national IDs of both parties and two witnesses, and guardian ID; payment must be confirmed before certificate issuance

- Mosque fee for marriage ceremony: RWF 30,000; out-of-mosque ceremony: RWF 200,000

- Zakat is calculated at 2.5% of eligible assets held for one lunar year (nisab threshold based on current gold price)

- Member roles follow strict hierarchy: SuperAdmin > Admin > Operator > User — each level can only manage roles below it

- All financial transactions must generate an immutable audit log entry

- Service certificates are only issued after admin approval — no automatic issuance

- Donation campaigns have start and end dates; contributions after end date are not accepted for that campaign

- Orphan sponsorships require quarterly impact reports to be uploaded before subsequent payment cycles

- Member data is never shared with third parties without explicit consent

- All SMS and email communications must include an unsubscribe mechanism

- Prayer times are calculated using standardized Islamic calculation methods (Muslim World League or Umm Al-Qura) configurable per mosque

- Financial reports over RWF 1,000,000 require dual approval before submission

- Scholarship applications are ranked by an automated scoring algorithm but require human final approval

- Good conduct certificates expire after 6 months from issuance

## 2.9 Risks & Mitigation Plan

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| R01 | Low digital literacy in rural mosques | High | High | Simplified UI, field agent training, USSD fallback, offline PWA mode | Training Lead |
| R02 | Payment integration API instability (MoMo, BK) | Medium | High | Webhook retry logic, idempotency keys, manual reconciliation fallback, multi-provider failover | Tech Lead |
| R03 | Data privacy breach | Low | Very High | Encryption at rest/transit, RBAC, pen testing, NCSA compliance audit, incident response plan | Security Architect |
| R04 | Scope creep during development | High | High | Strict change control process, phased delivery, frozen Phase 1 scope | Project Manager |
| R05 | Low initial platform adoption | Medium | High | Champion mosque program, community leaders as early adopters, free training, WhatsApp campaigns | Business Analyst |
| R06 | Server downtime during critical Islamic periods (Ramadan, Eid) | Medium | Very High | Auto-scaling groups, load balancing, pre-scaled capacity, 24/7 monitoring alerts | DevOps Engineer |
| R07 | Team key-person dependency | Medium | High | Full technical documentation, pair programming, knowledge transfer sessions | Project Manager |
| R08 | Elasticsearch/OpenSearch cost overrun | Medium | Medium | Evaluate PostgreSQL full-text search first; add Elasticsearch only if needed beyond 100K records | Architect |
| R09 | Regulatory changes (NCSA, DPP) | Low | High | Legal counsel on retainer, modular compliance layer, regular compliance reviews | Compliance Specialist |
| R10 | AWS vendor lock-in | Low | Medium | Docker containerization, Kubernetes-ready architecture, document on-premise migration path | DevOps Engineer |

## 2.10 Success Metrics & KPIs

| KPI | Baseline (Current) | Target (Year 1) | Target (Year 3) | Measurement Method |
| --- | --- | --- | --- | --- |
| Registered Digital Members | 0 | 5,000 | 50,000 | Platform member count |
| Monthly Active Users | 0 | 2,000 | 20,000 | Session analytics |
| Online Donation Volume (RWF/month) | 0 | 5,000,000 | 50,000,000 | Payment gateway reports |
| Service Application Processing Time | >7 days | < 2 days | < 24 hours | Ticket timestamps |
| Mosque Network Coverage | ~20% digitized | 60% | 95% | Registered mosques / total |
| Prayer Time Alert Subscriptions | 0 | 10,000 | 100,000 | Push notification subscribers |
| Donor Retention Rate | Unknown | >50% | >70% | Repeat donor analysis |
| Platform Uptime | N/A | 99.9% | 99.95% | Monitoring dashboard |
| Mobile App Installs | 0 | 3,000 | 30,000 | Play Store analytics |
| AI Assistant Queries/Month | 0 | 5,000 | 50,000 | AI usage logs |
| Scholarship Applications Processed | <10/year manual | 50 | 200 | Application records |
| NCSA Compliance Score | None | Full compliance | Maintained | Compliance audit |

# PHASE 3 — SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

IEEE 830 / IEEE 29148 Compliant

## 3.1 Introduction

### 3.1.1 Purpose

This Software Requirements Specification (SRS) defines the complete functional and non-functional requirements for the Rwanda Muslim Community (RMC) Digital Platform. It serves as the authoritative requirements baseline for design, development, testing, and acceptance activities.

### 3.1.2 Scope

The RMC Digital Platform encompasses: (1) Public-facing website with service applications, (2) Member Management System, (3) Mosque & Branch Management, (4) Financial & Donation Management, (5) Events & Communication, (6) AI Assistant, (7) Mobile PWA, and (8) Administrative Dashboard.

### 3.1.3 Definitions & Acronyms

| Term | Definition |
| --- | --- |
| RMC | Rwanda Muslim Community — the organization owning and operating this platform |
| Zakat | Islamic obligatory annual almsgiving (2.5% of eligible assets) |
| Hijra | Islamic concept of migration; in RMC context, refers to relocation support services |
| Imam | Muslim prayer leader and mosque head |
| Dawa | Islamic outreach and propagation activities |
| MoMo | MTN Mobile Money — primary mobile payment provider in Rwanda |
| BK Online | Bank of Kigali online payment gateway |
| NCSA | National Cyber Security Authority of Rwanda |
| DPP | Data Protection and Privacy Act (Rwanda, 2021) |
| PWA | Progressive Web Application — installable web app |
| RAG | Retrieval Augmented Generation — AI technique for knowledge-grounded responses |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token — authentication mechanism |
| MFA | Multi-Factor Authentication |
| SRS | Software Requirements Specification |
| API | Application Programming Interface |
| RTL | Right-to-Left — text direction for Arabic language |
| FCM | Firebase Cloud Messaging — push notification service |
| ERD | Entity Relationship Diagram |
| CI/CD | Continuous Integration / Continuous Deployment |

## 3.2 User Classes

| User Class | Description | Access Level | Key Capabilities |
| --- | --- | --- | --- |
| SuperAdmin | RMC IT/Operations team | Full system access | All features, system configuration, audit logs, user management, data export |
| Admin | RMC HQ staff | High-level access | Member management, service approvals, financial reports, content management |
| Operator | Mosque administrators | Branch-level access | Manage own mosque members, record local donations, approve local service applications |
| User (Member) | Registered RMC members | Self-service access | View own profile, apply for services, make donations, view events |
| Public | Unauthenticated website visitors | Public content only | View website, prayer times, events, submit contact forms, make one-off donations |
| Donor | Donors (may or may not be members) | Donor portal access | View campaigns, donate, view impact reports, download receipts |
| Student | Enrolled students in RMC schools | Student portal access | View records, apply for scholarships, track academic status |
| Partner | Partner organization representatives | Partner portal access | View joint programs, submit reports, coordinate events |

## 3.3 Functional Requirements — Module Detail

### 3.3.1 Public Website Module

| Req ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| PW-001 | Homepage displays Verse of the Day with sliding animation | High | Verse changes daily; displays Arabic text and translation in selected language |
| PW-002 | Welcome carousel displays scholarships, programs, and announcements | High | Auto-rotates every 5 seconds; manually navigable; links to detail pages |
| PW-003 | Prayer times displayed for user's nearest mosque | High | Geolocation-based; updates daily; displays all 5 daily prayer times; countdown to next prayer |
| PW-004 | RMC Statistics Dashboard visible on homepage | Medium | Displays: total members, mosques, events, donations (animated counters) |
| PW-005 | Social media feed integration (Facebook, Instagram, YouTube) | Medium | Latest 6 posts displayed; auto-refreshes every 30 minutes |
| PW-006 | Ask AI chatbot available on all pages | High | Floating chat widget; responds in selected language; Islamic knowledge-grounded |
| PW-007 | Donation link prominently displayed on homepage | High | Visible CTA button linking to donation campaigns page |
| PW-008 | Events section shows upcoming 5 events | High | Event cards with date, location, registration link |
| PW-009 | Find Nearest Mosque feature on Contact page | Medium | Map with mosque pins; user location detection; driving directions link |
| PW-010 | Language switcher for Kinyarwanda, English, Arabic | High | Persistent language preference; full page content translation; Arabic triggers RTL layout |
| PW-011 | Public reports accessible without login | Medium | Annual reports downloadable as PDF; private reports require authentication |
| PW-012 | Gallery with filtered media (photos, videos) | Low | Category filter; lightbox viewer; videos play inline |
| PW-013 | Blog with categories, tags, search, and related posts | Medium | SEO-optimized; supports rich media; comment moderation |
| PW-014 | Areas of intervention pages (Dawa, Social, Education, Foreign Affairs) | Medium | Each with description, programs, impact statistics, related news |

### 3.3.2 Member Management Module

| Req ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| MM-001 | Public member self-registration form | High | Fields: full name, national ID, phone, email, date of birth, gender, address, mosque affiliation, category; email/SMS verification |
| MM-002 | Admin approval workflow for new member registrations | High | Admin receives notification; can approve/reject with reason; member notified via SMS and email |
| MM-003 | Member categorization (Standard, Student, Scholar, Partner, VIP) | High | Category determines access level and available services; assignable by Admin |
| MM-004 | Member profiles with photo, documents, and activity history | High | Profile page with: avatar, personal info, service applications, donation history, event attendance |
| MM-005 | Member list filterable by area, school, category, partner, status | High | Dynamic filters; exportable to Excel/PDF; pagination with 50 per page |
| MM-006 | Digital member ID card with QR code | Medium | Downloadable PDF; QR code links to member verification page; includes photo |
| MM-007 | Member status management (Active, Inactive, Suspended, Deceased) | High | Status changes logged with reason and admin user; automated deactivation on inactivity > 24 months |
| MM-008 | Branch/mosque affiliation tracking | High | Member associated with primary mosque; optional secondary affiliations |
| MM-009 | Student sub-module with school, class, grade, enrollment year | High | Linked to member record; accessible via student portal; scholarship linkage |
| MM-010 | Partner organization management with contact persons and MOU tracking | Medium | Partner profile with associated members, joint programs, and document uploads |

### 3.3.3 Services Module — Use Cases

#### UC-SVC-001: Marriage Certificate Application

| Element | Detail |
| --- | --- |
| Actor | RMC Member (or public applicant) |
| Pre-condition | Applicant is registered on platform OR submits as guest with contact details |
| Trigger | Applicant selects "Apply for Marriage Certificate" from Services menu |
| Main Flow | 1. Applicant fills groom details (name, national ID, photo) 2. Applicant fills bride details (name, national ID, photo) 3. Applicant fills guardian details (ID upload) 4. Applicant adds 2 witnesses (name + ID for each) 5. Applicant selects ceremony type: In-mosque (RWF 30,000) or Out-of-mosque (RWF 200,000) 6. System presents payment screen (MoMo, BK Online, Visa) 7. Payment confirmed → application status changes to "Submitted" 8. Admin receives notification; reviews documents 9. Admin approves or requests additional documents 10. Certificate generated as PDF with QR verification code 11. Applicant notified via SMS and email; PDF downloadable from portal |
| Alternative Flow | Payment failure → applicant notified; application saved as draft for 48 hours Document quality insufficient → admin returns with comments Application rejected → reason provided; applicant may re-apply after 30 days |
| Post-condition | Certificate issued; financial record created; audit log entry created |
| Business Rules | Payment required before processing; certificate valid for 12 months; QR code verifiable by anyone |
| Validation Rules | All IDs must be valid Rwanda National IDs (16 digits); photos min 300x300px JPG/PNG; max file size 5MB per document |

| User Story | Acceptance Criteria |
| --- | --- |
| As an RMC member, I want to apply for a marriage certificate online so that I do not need to visit the office in person | - Form accessible on mobile browser - All required documents uploadable - Payment completed via MoMo - SMS confirmation received within 5 minutes - Certificate downloadable within 48 hours of approval |

### 3.3.4 Donation Management Module

| Req ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| DM-001 | Create and manage donation campaigns with goals, timelines, and media | High | Campaign with: title, description, target amount, start/end date, images, progress bar; admin-managed |
| DM-002 | Zakat calculator on public website | High | Inputs: cash, gold, silver, livestock, trade goods; calculates 2.5% Zakat due; one-click donation option |
| DM-003 | Orphan sponsorship program with individual child profiles | High | Sponsor selects specific child; monthly debit from payment method; quarterly photo/progress updates to donor |
| DM-004 | Quran program donation with class enrollment tracking | High | Donor selects number of students to sponsor; progress reports per class cycle |
| DM-005 | Recurring donation setup (monthly, quarterly, annually) | High | Donor selects frequency and amount; automated payment with 3-day advance notification; easy cancellation |
| DM-006 | Donation receipt auto-generated as PDF | High | Receipt includes: donor name, amount, date, campaign, transaction ID; downloadable and emailed |
| DM-007 | Impact report generation per campaign | High | Admin uploads evidence (photos, beneficiary count); system auto-generates report; sent to all campaign donors |
| DM-008 | Anonymous donation option | Medium | Donor can choose to donate anonymously; name omitted from public recognition; internal record maintained |
| DM-009 | Donor recognition wall (opt-in) | Low | Public page listing donors who consent to recognition; sortable by amount, date, campaign |

### 3.3.5 Financial Management Module

| Req ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FM-001 | Record all income sources (donations, service fees, grants, Zakat) | High | Each transaction: amount, date, source, category, reference, recorder, approval status |
| FM-002 | Record all expenses with categories and supporting documents | High | Expense record: amount, date, vendor, category, approver, receipt upload, payment method |
| FM-003 | Fund management — allocate income to named funds (General, Zakat, Orphan, Education) | High | Fund balances in real-time; transfers between funds require dual approval |
| FM-004 | Financial dashboard with income vs expense charts | High | Monthly/quarterly/annual views; downloadable charts; fund balance summaries |
| FM-005 | Zakat distribution ledger — who received Zakat, when, how much | High | Immutable ledger; Zakat categories (8 Quranic categories); distribution reports |
| FM-006 | Audit log for all financial operations | Very High | Every create/update/delete logged with: user, timestamp, IP, action, before/after values; 7-year retention |
| FM-007 | Financial report export (PDF, Excel) | High | Standard templates: income statement, balance, fund summary, donor report, Zakat report |
| FM-008 | Budget management per fiscal year | Medium | Budget lines per department/program; actual vs budget variance reporting; alerts on 80% budget utilization |

## 3.4 Security Requirements

| Req ID | Requirement | Standard |
| --- | --- | --- |
| SEC-001 | All data in transit encrypted via TLS 1.3 minimum | OWASP, NCSA |
| SEC-002 | All sensitive data at rest encrypted with AES-256 | OWASP, NCSA |
| SEC-003 | Passwords hashed using bcrypt with minimum cost factor 12 | OWASP |
| SEC-004 | JWT access tokens expire after 15 minutes; refresh tokens expire after 7 days | OWASP |
| SEC-005 | MFA required for Admin and SuperAdmin roles | OWASP, NCSA |
| SEC-006 | Rate limiting: 100 requests/minute per IP for API; 5 failed logins triggers 15-minute lockout | OWASP |
| SEC-007 | All file uploads scanned for malware before storage | OWASP |
| SEC-008 | SQL injection prevented via parameterized queries (TypeORM) | OWASP A03 |
| SEC-009 | XSS prevented via Content Security Policy headers and output encoding | OWASP A03 |
| SEC-010 | CSRF protection on all state-changing operations | OWASP A01 |
| SEC-011 | Security headers: HSTS, X-Frame-Options, X-Content-Type-Options | OWASP |
| SEC-012 | Audit log captures: user ID, action, timestamp, IP, resource, before/after data | NCSA, DPP |
| SEC-013 | Personal data access requires explicit consent record | Rwanda DPP Act 2021 |
| SEC-014 | Right to erasure implemented for non-financial member data | Rwanda DPP Act 2021 |
| SEC-015 | Penetration testing required before go-live and annually thereafter | NCSA |

## 3.5 Performance Requirements

| Metric | Requirement | Measurement Condition |
| --- | --- | --- |
| Homepage Load Time | < 2 seconds | P95 on 4G mobile connection (10 Mbps) |
| API Response (standard) | < 500ms | P95 under normal load (1,000 concurrent users) |
| API Response (reports) | < 5 seconds | P95 for complex report generation |
| Search Results | < 1 second | Full-text search across 100,000 member records |
| Payment Processing | < 10 seconds | End-to-end payment confirmation including MoMo callback |
| File Upload (5MB) | < 30 seconds | On 4G mobile connection; progress indicator required |
| Push Notification Delivery | < 5 seconds | From trigger to device delivery (FCM) |
| SMS Delivery | < 60 seconds | From trigger to device delivery (MTN/Airtel) |
| Concurrent Users | 10,000 without degradation | All metrics above must hold |
| Peak Load (Ramadan/Eid) | 50,000 concurrent | Auto-scaled capacity; 10x normal baseline |

## 3.6 Compliance Requirements

| Regulation | Requirement | Implementation |
| --- | --- | --- |
| Rwanda DPP Act 2021 | Data Protection and Privacy compliance | Privacy policy, consent management, data subject rights portal, DPO appointment |
| NCSA Framework | National cybersecurity standards | Security audit, incident response plan, vulnerability disclosure policy |
| RRA (Revenue) | Financial transaction reporting | EBM integration consideration; tax receipt generation |
| RCA (NGO) | NGO registration compliance | Financial transparency reports; board governance records |
| WCAG 2.1 AA | Web accessibility | Screen reader support, keyboard navigation, color contrast, alt text |
| ISO 27001 | Information security management (aspirational) | Security controls documentation, risk register, ISMS policy |

# PHASE 4 — SYSTEM ARCHITECTURE

## 4.1 Architecture Overview

The RMC Platform adopts a layered, microservices-ready monolithic architecture (Modular Monolith) as the initial deployment pattern, with clear module boundaries to enable future microservices extraction as scale demands. This approach balances development velocity with architectural maturity.

Architecture principles guiding this design:

- Separation of Concerns — each NestJS module owns its domain logic, data, and API

- API-First — all business logic exposed via well-documented REST APIs

- Security by Design — authentication, authorization, and encryption at every layer

- Cloud-Native — containerized, horizontally scalable, observable

- Progressive Enhancement — core functionality works without JavaScript; enhanced with JS

## 4.2 High-Level Architecture Diagram (C4 — Level 1: Context)

[Mermaid — System Context Diagram]

graph TB
    User[Community Member / Public] -->|HTTPS| Website[RMC Next.js Website]
    Admin[RMC Admin Staff] -->|HTTPS| AdminPanel[Admin Dashboard]
    Mobile[Mobile User] -->|HTTPS| PWA[PWA / Android App]
    Website -->|REST API| Backend[NestJS API Server]
    AdminPanel -->|REST API| Backend
    PWA -->|REST API| Backend
    Backend -->|SQL| Database[(PostgreSQL)]
    Backend -->|Cache| Redis[(Redis Cache)]
    Backend -->|Queue| BullMQ[BullMQ Job Queue]
    Backend -->|Store| S3[AWS S3 Storage]
    Backend -->|SMS| SMS[MTN / Airtel SMS Gateway]
    Backend -->|Email| Email[SMTP / SendGrid]
    Backend -->|Push| FCM[Firebase Cloud Messaging]
    Backend -->|Payment| MoMo[MTN MoMo API]
    Backend -->|Payment| BK[BK Online API]
    Backend -->|Payment| Stripe[Stripe / Visa]
    Backend -->|AI| OpenAI[OpenAI / Claude API]
    Backend -->|Search| ES[OpenSearch]
    Monitoring[Prometheus + Grafana + Loki] -->|Monitor| Backend

## 4.3 Component Architecture (C4 — Level 2: Container)

| Component | Technology | Responsibility | Port / Protocol |
| --- | --- | --- | --- |
| Next.js Frontend | Next.js 15, TypeScript, Tailwind CSS | Public website, admin dashboard, member portal, SSR/SSG | Port 3000 / HTTPS |
| NestJS API | NestJS 10, TypeScript | All business logic, REST API, WebSocket server, background jobs | Port 4000 / HTTPS + WS |
| PostgreSQL | PostgreSQL 16 | Primary transactional data store | Port 5432 / TCP (internal) |
| Redis | Redis 7 | Session cache, API rate limiting, BullMQ job queue storage, real-time pub/sub | Port 6379 / TCP (internal) |
| BullMQ | BullMQ + Redis | Async job processing: emails, SMS, notifications, report generation, AI queries | Internal |
| AWS S3 | S3-compatible object store | Document uploads, images, generated PDFs, audio, video | HTTPS / AWS SDK |
| OpenSearch | OpenSearch 2.x | Full-text member search, blog search, knowledge base search (evaluate necessity) | Port 9200 / HTTPS |
| Nginx | Nginx 1.25 | Reverse proxy, SSL termination, static file serving, rate limiting at edge | Port 80/443 / HTTPS |
| Prometheus | Prometheus + Grafana | Metrics collection, alerting, dashboards | Port 9090/3001 / Internal |
| Loki | Loki + Promtail | Log aggregation and querying | Port 3100 / Internal |
| Sentry | Sentry SaaS | Error tracking, performance monitoring | HTTPS / External SaaS |

## 4.4 NestJS Module Architecture

The NestJS application is organized into the following domain modules, each fully encapsulated:

| Module | Sub-modules / Services | Key Dependencies |
| --- | --- | --- |
| AuthModule | AuthService, JwtStrategy, RefreshTokenService, MfaService | Passport, bcrypt, speakeasy |
| UsersModule | UsersService, ProfileService, RolesService | TypeORM, S3Service |
| MembersModule | MemberService, CategoryService, AreaService, StudentService, PartnerService | UsersModule, BranchModule |
| MosquesModule | MosqueService, BranchService, ImamService, LocationService | MembersModule, MapboxAPI |
| ServicesModule | MarriageService, FuneralService, ConductService, HijraService, ScholarshipService, TenderService, JobService | PaymentsModule, NotificationsModule, S3Service |
| DonationsModule | CampaignService, ZakatService, OrphanService, QuranService, RecurringService | PaymentsModule, ReportsModule |
| FinancialModule | TransactionService, ExpenseService, FundService, AuditService, ReportService | TypeORM, ExcelModule |
| EventsModule | EventService, AttendanceService, AnnouncementService | NotificationsModule, CalendarService |
| CommunicationModule | EmailService, SmsService, PushService, InternalNotificationService | BullMQ, FCM, MTN/Airtel |
| PaymentsModule | MoMoService, BkOnlineService, StripeService, WebhookService | BullMQ, AuditService |
| ContentModule | BlogService, GalleryService, PageService, PrayerTimeService | S3Service, IslamicCalcLib |
| AiModule | ChatbotService, KnowledgeBaseService, EmbeddingService, SearchService | OpenAI/Claude API, VectorDB |
| ReportsModule | ReportGeneratorService, PdfService, ExcelService, SchedulerService | PDFKit, ExcelJS, BullMQ |
| AdminModule | DashboardService, ConfigService, SystemHealthService | All modules |
| SchoolsModule | SchoolService, ClassService, EnrollmentService, AttendanceService | MembersModule, DonationsModule |

## 4.5 Database Architecture

PostgreSQL 16 with the following configuration:

- Primary + Read Replica architecture for reporting workloads

- Connection pooling via PgBouncer (max 100 connections to DB; pool up to 1,000 app connections)

- Logical replication for analytics replica

- TimescaleDB extension for time-series data (prayer schedules, audit logs, analytics)

- pg_partman for automated table partitioning on audit_logs and transactions

## 4.6 Cloud Architecture (AWS)

| AWS Service | Usage | Configuration |
| --- | --- | --- |
| EC2 (t3.large) | Primary application server | 2 instances in Auto Scaling Group; min 1, max 10 |
| EC2 (t3.medium) | PostgreSQL database | Primary + 1 Read Replica; Multi-AZ for HA |
| EC2 (t3.small) | Redis cache | ElastiCache Redis Cluster Mode; 2 shards |
| S3 | Object storage | Versioning enabled; lifecycle policy: archive to Glacier after 1 year |
| CloudFront | CDN for static assets | Edge caching for Next.js static files, images |
| Route 53 | DNS management | Health checks; failover routing |
| ACM | SSL certificates | Auto-renewed TLS certificates for all domains |
| VPC | Network isolation | Public subnet (Nginx), Private subnet (App, DB, Cache) |
| Security Groups | Firewall rules | Port 443 public; App ports internal only; DB port internal only |
| CloudWatch | AWS-level monitoring | EC2, RDS metrics; billing alerts |
| AWS Backup | Automated backups | Daily DB snapshots; 30-day retention; cross-region copy |
| SES | Email delivery | Transactional emails; bounce/complaint handling |
| SNS | Push notifications | FCM integration for Android push |

## 4.7 Deployment Architecture

| Environment | Purpose | Infrastructure | Deployment Trigger |
| --- | --- | --- | --- |
| Development | Local developer environments | Docker Compose (local) | Manual; feature branches |
| Testing | Automated test execution | EC2 t3.small; shared DB | Every pull request push |
| Staging | Pre-production validation; UAT | EC2 t3.medium; isolated DB | Merge to develop branch |
| Production | Live system | EC2 t3.large ASG; RDS Multi-AZ | Manual approval after staging |
| DR (Disaster Recovery) | Failover site | AWS secondary region (automated restore) | Triggered by health check failure |

## 4.8 Sequence Diagrams

### 4.8.1 Member Registration Flow

sequenceDiagram
    actor U as User
    participant W as Next.js
    participant A as NestJS API
    participant DB as PostgreSQL
    participant S as S3
    participant N as SMS/Email
    U->>W: Fill registration form
    W->>A: POST /api/members/register
    A->>A: Validate inputs (DTO)
    A->>DB: Check duplicate (national ID / email)
    DB-->>A: No duplicate found
    A->>S: Upload profile photo
    S-->>A: Photo URL
    A->>DB: Create member record (status=PENDING)
    A->>N: Send verification SMS
    A-->>W: 201 Created {memberId, status: PENDING}
    W-->>U: "Registration submitted, await admin approval"
    Note over A,DB: Admin reviews and approves
    A->>DB: Update status=ACTIVE
    A->>N: Send approval notification to member

### 4.8.2 Payment Flow (MoMo Donation)

sequenceDiagram
    actor D as Donor
    participant W as Frontend
    participant A as NestJS API
    participant M as MTN MoMo
    participant DB as PostgreSQL
    participant Q as BullMQ
    D->>W: Select campaign, enter amount, choose MoMo
    W->>A: POST /api/payments/initiate {campaignId, amount, phone}
    A->>DB: Create pending transaction record
    A->>M: RequestToPay (phone, amount, reference)
    M-->>A: 202 Accepted {referenceId}
    A-->>W: {status: PENDING, referenceId}
    W-->>D: "Check your phone to approve payment"
    M->>A: POST /api/webhooks/momo (SUCCESSFUL callback)
    A->>DB: Update transaction status=COMPLETED
    A->>DB: Increment campaign raised amount
    A->>Q: Queue receipt generation job
    A->>Q: Queue thank-you SMS/email job
    Q->>D: SMS thank-you + receipt download link

# PHASE 5 — DATABASE DESIGN

## 5.1 Database Design Principles

- Third Normal Form (3NF) minimum; selectively denormalized for performance

- UUID primary keys for all entities (security, distributed systems readiness)

- Soft deletes on all primary entities (deleted_at timestamp)

- Full audit trails via triggers on financial and sensitive tables

- Created_at / updated_at timestamps on all tables

- Snake_case naming convention throughout

- Foreign key constraints enforced at database level

- Check constraints for enumerated values

## 5.2 Core Entity Relationship

The following describes the primary entities and their relationships:

| Entity | Primary Key | Key Relationships | Description |
| --- | --- | --- | --- |
| users | id (UUID) | Has one member_profile; has many roles | Authentication entity; all platform users |
| member_profiles | id (UUID) | Belongs to user; belongs to mosque_branch; belongs to area | Extended member information and RMC-specific data |
| mosque_branches | id (UUID) | Has many members; belongs to area; has one imam | Individual mosque or branch location |
| areas | id (UUID) | Has many mosque_branches; has many members | Geographic administrative area |
| service_applications | id (UUID) | Belongs to user; polymorphic to specific service tables | Base service application entity |
| marriage_applications | id (UUID) | Extends service_application; has many document_uploads | Marriage certificate specific data |
| donation_campaigns | id (UUID) | Has many transactions; has many campaign_updates | Fundraising campaign entity |
| transactions | id (UUID) | Belongs to user; belongs to campaign; belongs to fund | All financial transactions |
| orphan_profiles | id (UUID) | Has many orphan_sponsors; has many orphan_updates | Individual orphan in support program |
| events | id (UUID) | Has many event_registrations; belongs to mosque_branch | Community events and programs |
| blog_posts | id (UUID) | Has many comments; has many tags; belongs to user | Website blog content |
| scholarships | id (UUID) | Has many scholarship_applications; belongs to campaign | Scholarship program definitions |
| audit_logs | id (UUID) | Polymorphic to any entity | Immutable audit trail; partitioned by month |
| notifications | id (UUID) | Belongs to user; polymorphic to trigger entity | All platform notifications |
| prayer_times | id (UUID) | Belongs to mosque_branch; partitioned by date | Daily prayer time records per mosque |
| knowledge_base_entries | id (UUID) | Has embedding vector; belongs to category | AI chatbot knowledge base |

## 5.3 Key Table Definitions (SQL)

### 5.3.1 Users Table

CREATE TABLE users (
  id                UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  email             VARCHAR(255) UNIQUE,
  phone             VARCHAR(20) UNIQUE,
  password_hash     VARCHAR(255) NOT NULL,
  role              VARCHAR(50) NOT NULL DEFAULT 'user'
                    CHECK (role IN ('superadmin','admin','operator','user')),
  status            VARCHAR(20) NOT NULL DEFAULT 'pending'
                    CHECK (status IN ('pending','active','inactive','suspended')),
  mfa_enabled       BOOLEAN NOT NULL DEFAULT FALSE,
  mfa_secret        VARCHAR(100),
  email_verified    BOOLEAN NOT NULL DEFAULT FALSE,
  phone_verified    BOOLEAN NOT NULL DEFAULT FALSE,
  last_login_at     TIMESTAMPTZ,
  password_reset_token VARCHAR(255),
  password_reset_expires TIMESTAMPTZ,
  preferred_language VARCHAR(10) DEFAULT 'en'
                    CHECK (preferred_language IN ('en','rw','ar')),
  created_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  deleted_at        TIMESTAMPTZ
);
CREATE INDEX idx_users_email ON users (email) WHERE deleted_at IS NULL;
CREATE INDEX idx_users_phone ON users (phone) WHERE deleted_at IS NULL;
CREATE INDEX idx_users_status ON users (status) WHERE deleted_at IS NULL;

### 5.3.2 Member Profiles Table

CREATE TABLE member_profiles (
  id                UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  user_id           UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,
  national_id       VARCHAR(20) UNIQUE NOT NULL,
  first_name        VARCHAR(100) NOT NULL,
  last_name         VARCHAR(100) NOT NULL,
  arabic_name       VARCHAR(200),
  date_of_birth     DATE NOT NULL,
  gender            VARCHAR(10) CHECK (gender IN ('male','female')),
  profile_photo_url VARCHAR(500),
  mosque_branch_id  UUID REFERENCES mosque_branches(id),
  area_id           UUID REFERENCES areas(id),
  category          VARCHAR(50) DEFAULT 'standard'
                    CHECK (category IN ('standard','student','scholar','partner','vip')),
  occupation        VARCHAR(200),
  education_level   VARCHAR(100),
  marital_status    VARCHAR(20),
  member_since      DATE DEFAULT CURRENT_DATE,
  member_number     VARCHAR(20) UNIQUE,
  is_imam           BOOLEAN DEFAULT FALSE,
  notes             TEXT,
  created_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  deleted_at        TIMESTAMPTZ
);
CREATE INDEX idx_member_mosque ON member_profiles (mosque_branch_id);
CREATE INDEX idx_member_area ON member_profiles (area_id);
CREATE INDEX idx_member_category ON member_profiles (category);
CREATE INDEX idx_member_national_id ON member_profiles (national_id);

### 5.3.3 Transactions Table

CREATE TABLE transactions (
  id                UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  reference         VARCHAR(100) UNIQUE NOT NULL,
  type              VARCHAR(30) NOT NULL
                    CHECK (type IN ('donation','zakat','service_fee','expense','transfer','refund')),
  direction         VARCHAR(10) CHECK (direction IN ('credit','debit')),
  amount            DECIMAL(15,2) NOT NULL CHECK (amount > 0),
  currency          VARCHAR(3) NOT NULL DEFAULT 'RWF',
  status            VARCHAR(20) NOT NULL DEFAULT 'pending'
                    CHECK (status IN ('pending','completed','failed','refunded','cancelled')),
  payment_method    VARCHAR(30)
                    CHECK (payment_method IN ('momo','bk_online','visa','mastercard','cash','bank_transfer')),
  payment_reference VARCHAR(200),
  campaign_id       UUID REFERENCES donation_campaigns(id),
  fund_id           UUID REFERENCES funds(id),
  user_id           UUID REFERENCES users(id),
  processed_by      UUID REFERENCES users(id),
  description       TEXT,
  metadata          JSONB,
  completed_at      TIMESTAMPTZ,
  created_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at        TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_transactions_user ON transactions (user_id);
CREATE INDEX idx_transactions_campaign ON transactions (campaign_id);
CREATE INDEX idx_transactions_status ON transactions (status);
CREATE INDEX idx_transactions_created ON transactions (created_at DESC);
CREATE INDEX idx_transactions_type ON transactions (type);

## 5.4 Index Strategy

| Table | Index | Type | Rationale |
| --- | --- | --- | --- |
| users | email, phone | B-tree (partial: deleted_at IS NULL) | Login lookups; high frequency |
| member_profiles | national_id | Unique B-tree | ID verification; uniqueness constraint |
| member_profiles | mosque_branch_id, area_id, category | Composite B-tree | Filtered member lists — most common admin query |
| transactions | created_at DESC | B-tree | Financial reports ordered by date |
| transactions | campaign_id, status | Composite | Campaign totals calculation |
| audit_logs | entity_type, entity_id | Composite | Audit trail lookup per record |
| audit_logs | created_at | B-tree (partition key) | Time-based partition pruning |
| prayer_times | mosque_branch_id, prayer_date | Composite | Daily prayer time lookup |
| knowledge_base_entries | embedding (vector) | IVFFlat (pgvector) | AI similarity search |
| blog_posts | to_tsvector(title + content) | GIN (full-text) | Blog search |
| notifications | user_id, is_read | Composite | Unread notification counts |

## 5.5 Partitioning & Archiving Strategy

| Table | Partition Strategy | Archive Policy | Rationale |
| --- | --- | --- | --- |
| audit_logs | Range partition by month (created_at) | Archive to S3 after 3 years; retain 7 years | High insert volume; compliance retention |
| transactions | Range partition by year (created_at) | Archive to cold storage after 5 years | Financial record retention (legal: 10 years) |
| prayer_times | Range partition by year (prayer_date) | Delete after 3 years (regeneratable) | High volume, time-bound data |
| notifications | Range partition by month (created_at) | Delete read notifications after 6 months | High volume; short relevance lifetime |
| analytics_events | Range partition by month | Archive after 2 years | BI data; monthly rollup tables |

# PHASE 6 — API DESIGN

## 6.1 API Design Standards

- REST architectural style; resource-oriented URLs

- Versioned API: /api/v1/... — all endpoints versioned from day one

- OpenAPI 3.0 specification auto-generated via NestJS @nestjs/swagger

- JSON request and response bodies throughout

- Snake_case for JSON keys; ISO 8601 for dates; RWF decimal(2) for currency

- Standard HTTP status codes: 200 OK, 201 Created, 400 Bad Request, 401 Unauthorized, 403 Forbidden, 404 Not Found, 409 Conflict, 422 Validation Error, 500 Internal Server Error

- Pagination: cursor-based for large datasets; offset-based for small lists; standard: ?page=1&limit=20

- Filtering: ?filter[status]=active&filter[category]=student

- Sorting: ?sort=created_at&order=desc

- Global error format: { error: { code, message, details[] } }

## 6.2 Authentication Endpoints

| Method | Endpoint | Description | Auth Required | Request Body | Response |
| --- | --- | --- | --- | --- | --- |
| POST | /api/v1/auth/register | Register new user | No | {email, phone, password, name, national_id} | 201 {userId, message} |
| POST | /api/v1/auth/login | Login and obtain tokens | No | {email¦phone, password} | 200 {access_token, refresh_token, user} |
| POST | /api/v1/auth/refresh | Refresh access token | Refresh Token | {refresh_token} | 200 {access_token} |
| POST | /api/v1/auth/logout | Invalidate refresh token | Bearer Token | {refresh_token} | 200 {message} |
| POST | /api/v1/auth/mfa/setup | Setup TOTP MFA | Bearer Token | - | 200 {qrcode_url, secret} |
| POST | /api/v1/auth/mfa/verify | Verify MFA code | Bearer Token | {code} | 200 {mfa_enabled: true} |
| POST | /api/v1/auth/forgot-password | Request password reset | No | {email¦phone} | 200 {message} |
| POST | /api/v1/auth/reset-password | Reset password | No | {token, new_password} | 200 {message} |
| POST | /api/v1/auth/verify-phone | Verify phone number | No | {phone, otp} | 200 {verified: true} |

## 6.3 Member Endpoints

| Method | Endpoint | Description | Auth Required | Notes |
| --- | --- | --- | --- | --- |
| GET | /api/v1/members | List all members (paginated) | Admin+ | Filters: status, category, area, mosque, school |
| POST | /api/v1/members | Create member (admin) | Admin+ | Validates national_id uniqueness |
| GET | /api/v1/members/:id | Get member by ID | Admin+ or Own | Own profile always accessible |
| PATCH | /api/v1/members/:id | Update member | Admin+ or Own | Restricted fields require Admin role |
| DELETE | /api/v1/members/:id | Soft delete member | Admin+ | Sets deleted_at; not hard delete |
| POST | /api/v1/members/:id/approve | Approve pending member | Admin+ | Changes status pending→active; sends notification |
| POST | /api/v1/members/:id/suspend | Suspend member | Admin+ | Requires reason; sends notification |
| GET | /api/v1/members/:id/id-card | Download digital ID card PDF | Own/Admin | Generates PDF with QR code |
| GET | /api/v1/members/stats | Member statistics summary | Admin+ | Returns counts by category, area, mosque |
| POST | /api/v1/members/bulk-import | Bulk import via CSV | SuperAdmin | Validates, deduplicates, creates pending records |
| GET | /api/v1/members/:id/services | Get member service applications | Own/Admin | All service types for this member |
| GET | /api/v1/members/:id/donations | Get member donation history | Own/Admin | Includes receipts download links |

## 6.4 Services Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/services/marriage | Submit marriage application | User |
| GET | /api/v1/services/marriage | List marriage applications | Admin+ |
| GET | /api/v1/services/marriage/:id | Get application detail | Own/Admin |
| PATCH | /api/v1/services/marriage/:id/approve | Approve application | Admin+ |
| PATCH | /api/v1/services/marriage/:id/reject | Reject with reason | Admin+ |
| POST | /api/v1/services/marriage/:id/certificate | Generate certificate PDF | Admin+ |
| POST | /api/v1/services/funeral | Submit funeral request | User/Public |
| POST | /api/v1/services/good-conduct | Apply for conduct certificate | User |
| POST | /api/v1/services/hijra | Submit Hijra service request | User |
| POST | /api/v1/services/scholarships | Submit scholarship application | User/Student |
| GET | /api/v1/services/scholarships | List scholarship applications | Admin+ |
| PATCH | /api/v1/services/scholarships/:id/score | Score application | Admin+ |
| POST | /api/v1/services/tenders | Submit tender application | User/Organization |
| POST | /api/v1/services/jobs | Submit job application | User |

## 6.5 Payments Endpoints

| Method | Endpoint | Description | Notes |
| --- | --- | --- | --- |
| POST | /api/v1/payments/initiate | Initiate payment | Body: {amount, currency, method, campaignId¦serviceId, phone?} |
| GET | /api/v1/payments/:id/status | Check payment status | Polls payment provider for status |
| POST | /api/v1/webhooks/momo | MTN MoMo callback | Webhook; signature verified; idempotent |
| POST | /api/v1/webhooks/bk-online | BK Online callback | Webhook; signature verified; idempotent |
| POST | /api/v1/webhooks/stripe | Stripe/Visa callback | Webhook; Stripe-Signature header verified |
| POST | /api/v1/payments/:id/refund | Initiate refund | Admin+ only; logged in audit |
| GET | /api/v1/payments/receipt/:id | Download payment receipt PDF | Own/Admin |
| GET | /api/v1/payments | List all transactions | Admin+; full filter support |

## 6.6 AI Assistant Endpoints

| Method | Endpoint | Description | Notes |
| --- | --- | --- | --- |
| POST | /api/v1/ai/chat | Send message to AI assistant | Body: {message, sessionId, language}; rate limited: 30 req/min |
| GET | /api/v1/ai/chat/:sessionId | Get chat history | Returns conversation history for session |
| POST | /api/v1/ai/search | Intelligent search across platform | Semantic search using embeddings |
| GET | /api/v1/ai/knowledge-base | List knowledge base entries | Admin+ |
| POST | /api/v1/ai/knowledge-base | Add knowledge base entry | Admin+ |
| PATCH | /api/v1/ai/knowledge-base/:id | Update knowledge base entry | Admin+ |
| DELETE | /api/v1/ai/knowledge-base/:id | Remove knowledge base entry | SuperAdmin |

## 6.7 Prayer Times Endpoints

| Method | Endpoint | Description | Notes |
| --- | --- | --- | --- |
| GET | /api/v1/prayer-times | Get prayer times for today | Query: ?mosqueId=UUID or ?lat=&lng=; public endpoint |
| GET | /api/v1/prayer-times/week | Get 7-day prayer schedule | Public; cached 24 hours |
| GET | /api/v1/prayer-times/month | Get monthly prayer schedule | Public; PDF download option |
| POST | /api/v1/prayer-times/calculate | Calculate prayer times for coordinates | Method: Muslim World League or Umm Al-Qura |
| PUT | /api/v1/prayer-times/mosque/:id | Set mosque prayer time adjustments | Admin+; allows local offset in minutes |

# PHASE 7 — SECURITY ARCHITECTURE

## 7.1 OWASP Top 10 Analysis & Controls

| OWASP Risk | Description | RMC Control | Implementation |
| --- | --- | --- | --- |
| A01: Broken Access Control | Users access resources beyond their privileges | RBAC enforced at API and DB level | NestJS Guards + @Roles() decorator; TypeORM row-level filters; all endpoints annotated |
| A02: Cryptographic Failures | Weak encryption; data exposed in transit | TLS 1.3 mandatory; AES-256 at rest | AWS ACM for TLS; RDS encryption; S3 server-side encryption; bcrypt(12) for passwords |
| A03: Injection | SQL/XSS/command injection | Parameterized queries; output encoding; CSP | TypeORM parameterized queries; class-validator DTOs; Helmet.js CSP headers; DOMPurify on frontend |
| A04: Insecure Design | Architectural security gaps | Threat modeling; security by design | STRIDE analysis completed; security reviewed in architecture; penetration test pre-launch |
| A05: Security Misconfiguration | Default credentials; open S3 buckets; debug modes | Hardened config; no public S3; env secrets | AWS Security Hub; S3 block public access; no .env in repo; secrets via AWS Secrets Manager |
| A06: Vulnerable Components | Outdated dependencies with known CVEs | Automated dependency scanning | npm audit in CI pipeline; Dependabot; Docker image scanning via Trivy |
| A07: Auth Failures | Brute force; session hijacking; weak tokens | Rate limiting; JWT 15min TTL; MFA | Nginx rate limiting; Redis token blacklist; argon2 or bcrypt; TOTP MFA for admins |
| A08: Data Integrity Failures | Unauthorized data modification; unsigned software | Immutable audit logs; webhook signatures | DB triggers for audit; HMAC webhook verification; signed JWTs |
| A09: Logging Failures | Insufficient security event logging | Comprehensive audit logging; SIEM | All auth events, data access, and mutations logged; Loki log aggregation; 7-year retention |
| A10: SSRF | Server-side request forgery via user-supplied URLs | URL allowlist; network policy | Validate user-supplied URLs against allowlist; block internal IP ranges; VPC security groups |

## 7.2 STRIDE Threat Model

| Threat | Category | Asset at Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- | --- |
| Forged JWT tokens | Spoofing | All authenticated resources | Low | High | RS256 asymmetric JWT signing; short TTL; token rotation |
| Member data tampering | Tampering | Member profiles, financial records | Low | High | Immutable audit logs; DB integrity constraints; role separation |
| Admin action repudiation | Repudiation | Financial approvals, service decisions | Medium | High | User-attributed audit log with IP and timestamp; non-repudiable |
| Member PII disclosure | Information Disclosure | National IDs, addresses, phone numbers | Medium | High | Field-level encryption for PII; RBAC on PII fields; data masking in logs |
| DDoS during Ramadan peak | Denial of Service | Platform availability | High | High | AWS Shield Standard; CloudFront; Auto Scaling; rate limiting |
| Privilege escalation | Elevation of Privilege | Admin functions, financial data | Low | Very High | Strict RBAC; role changes require dual approval; audit logged |
| Payment webhook replay | Tampering | Donation amounts; transaction records | Medium | High | Idempotency keys; webhook timestamp validation; HMAC signatures |
| Malicious file upload | Tampering/DoS | S3 storage; server processing | Medium | Medium | ClamAV scan on upload; file type whitelist; isolated processing sandbox |

## 7.3 Authentication & Authorization Strategy

### 7.3.1 JWT Strategy

| Token Type | Lifetime | Storage | Refresh Strategy |
| --- | --- | --- | --- |
| Access Token | 15 minutes | Memory only (not localStorage) | Automatic refresh on 401; max 7-day window |
| Refresh Token | 7 days | HttpOnly Secure cookie | Single-use rotation; Redis blacklist for logout |
| MFA Token | 5 minutes | Memory only | One-time use; verifies TOTP code before issuing full access token |

### 7.3.2 Role-Based Access Control Matrix

| Resource | Public | User | Operator | Admin | SuperAdmin |
| --- | --- | --- | --- | --- | --- |
| Public website content | Read | Read | Read | Read+Write | Full |
| Own member profile | No | Read+Edit | Read+Edit | Full | Full |
| All member profiles | No | No | Branch only | Read+Edit | Full |
| Service applications | Submit | Submit+Own | Branch approve | Full | Full |
| Financial transactions | No | Own only | Branch+read | Read+create | Full |
| Financial reports | Public only | No | Branch summary | Full | Full |
| User management | No | No | No | Manage users | Full |
| System configuration | No | No | No | No | Full |
| Audit logs | No | No | No | Read | Full |
| Knowledge base | No | No | No | Read+edit | Full |
| Mosque management | No | No | Own mosque | All mosques | Full |

## 7.4 Encryption Strategy

| Data Category | Encryption Method | Key Management |
| --- | --- | --- |
| Passwords | bcrypt, cost factor 12 | No key management needed (one-way hash) |
| Data in transit | TLS 1.3 (ECDHE ciphers) | AWS ACM managed certificates; auto-renewed |
| Database at rest | AES-256 (RDS encryption) | AWS KMS managed keys; annual rotation |
| S3 documents at rest | AES-256 (S3-SSE) | AWS KMS managed keys |
| National ID field (PII) | AES-256-GCM application-level | AWS Secrets Manager; rotation policy 90 days |
| JWT signing | RS256 (RSA 2048-bit) | Private key in AWS Secrets Manager; rotated annually |
| MFA secrets | AES-256 encrypted at rest | AWS KMS; accessed only during MFA setup/verification |
| Payment tokens | PCI DSS tokenization (via gateway) | Stripe/MoMo manage card tokens; never stored locally |

## 7.5 Disaster Recovery Plan

| Scenario | RTO | RPO | Recovery Procedure | Responsibility |
| --- | --- | --- | --- | --- |
| Application server failure | 15 minutes | 0 minutes | Auto Scaling Group launches replacement EC2; Route 53 health check reroutes traffic | Automated |
| Database failure (primary) | 30 minutes | 1 hour | RDS Multi-AZ automatic failover to standby; verify connections | Automated + DBA |
| Database corruption | 4 hours | 1 hour | Restore from latest RDS snapshot; replay transaction logs | DBA + DevOps |
| S3 data loss | 2 hours | 0 minutes | S3 versioning + replication; restore from version history | DevOps |
| Full region outage (AWS) | 8 hours | 1 hour | Activate DR region; restore from cross-region backup; update DNS | DevOps + CTO |
| Security breach | 24 hours | Pre-breach snapshot | Incident response plan activation; isolate, investigate, restore from clean backup | Security Team + Leadership |
| Ransomware | 24 hours | 24 hours (air-gapped backup) | Isolated backup restoration; do not pay; involve NCSA | Security Team + Leadership |

# PHASE 8 — UI/UX DESIGN SPECIFICATION

## 8.1 Design Principles

- Mobile-first — all designs begin at 375px mobile width

- Islamic aesthetic — green (#1B5E20), gold (#F9A825), white; geometric patterns inspired by Islamic art

- Accessibility — WCAG 2.1 AA; minimum 4.5:1 color contrast; keyboard navigable

- Multilingual — Kinyarwanda default for Rwanda users; seamless RTL switch for Arabic

- Progressive disclosure — show only what is needed; advanced options hidden by default

- Trust signals — verified badges, clear data privacy messaging, RMC branding throughout

## 8.2 Design System

### 8.2.1 Typography

| Use Case | Font | Size | Weight |
| --- | --- | --- | --- |
| Latin headings (H1) | Inter | 36px / 2.25rem | 700 Bold |
| Latin headings (H2) | Inter | 28px / 1.75rem | 600 SemiBold |
| Arabic headings | Noto Naskh Arabic | 32px / 2rem | 700 Bold |
| Body text | Inter | 16px / 1rem | 400 Regular |
| Quranic text | Scheherazade New | 24px / 1.5rem | 400 Regular |
| Captions / Labels | Inter | 14px / 0.875rem | 400 Regular |
| Buttons | Inter | 16px / 1rem | 600 SemiBold |
| Code / Ref numbers | JetBrains Mono | 14px / 0.875rem | 400 Regular |

### 8.2.2 Color System

| Token | Color | Hex | Usage |
| --- | --- | --- | --- |
| primary-900 | Deep Forest Green | #1B5E20 | Primary actions, headers, nav |
| primary-700 | Forest Green | #2E7D32 | Hover states, section headers |
| primary-500 | Medium Green | #4CAF50 | Success states, icons |
| primary-100 | Light Green | #E8F5E9 | Table alternating rows, backgrounds |
| accent-gold | Islamic Gold | #F9A825 | Call-to-action, highlights, awards |
| neutral-900 | Almost Black | #212121 | Body text |
| neutral-600 | Dark Gray | #616161 | Secondary text, captions |
| neutral-100 | Light Gray | #F5F5F5 | Page backgrounds, card backgrounds |
| error-red | Alert Red | #C62828 | Error messages, destructive actions |
| warning-amber | Warning Amber | #F57F17 | Warnings, pending status |
| info-blue | Info Blue | #1565C0 | Informational messages, links |

## 8.3 Information Architecture

| Navigation Level | Items |
| --- | --- |
| Main Navigation (Public) | Home ¦ About Us ¦ Services ¦ Blog ¦ Gallery ¦ Reports ¦ Contact ¦ Prayer Times ¦ Donate ¦ [Language Toggle] ¦ [Login] |
| Services Sub-menu | Marriage ¦ Funeral ¦ Good Conduct ¦ Hijra ¦ Scholarships ¦ Tenders ¦ Jobs |
| Member Portal Navigation | Dashboard ¦ My Profile ¦ My Services ¦ My Donations ¦ Events ¦ Documents ¦ Settings |
| Admin Navigation | Dashboard ¦ Members ¦ Mosques ¦ Services ¦ Donations ¦ Finance ¦ Events ¦ Communication ¦ Reports ¦ AI Config ¦ Settings ¦ Audit Log |
| SuperAdmin Navigation | All Admin items + System Config ¦ User Roles ¦ API Management ¦ Backup & Recovery ¦ Compliance |

## 8.4 Key Screen Specifications

### 8.4.1 Homepage

| Section | Components | Behavior | Permissions |
| --- | --- | --- | --- |
| Hero / Verse of Day | Arabic Quranic text; transliteration; translation; background image | Changes daily; crossfade animation; swipeable | Public |
| Welcome Carousel | Program cards (scholarship, Quran, events); CTA buttons; donation link | Auto-rotate 5s; swipeable; keyboard navigable | Public |
| Who We Are + Prayer Times | Split layout: RMC summary left; prayer times widget right | Prayer times geolocation-based; countdown timer to next prayer | Public |
| Areas of Intervention | 4 icon cards: Dawa, Social, Education, Foreign Affairs | Link to dedicated area page; hover animation | Public |
| Activities / Events | Latest news cards + upcoming event cards; dates, images | Links to full post/event; max 3 items each | Public |
| Announcements | Scrolling announcement banner; individual announcement cards | Priority announcements pinned; auto-scroll | Public |
| RMC in Statistics | Animated counters: Members, Mosques, Events, Beneficiaries, RWF Donated | Count animation on scroll into view | Public |
| Partners | Partner logo grid; link to partner page | Greyscale → color on hover | Public |
| Social Media | Instagram/Facebook/YouTube feed embeds; latest 6 posts | Auto-refresh every 30min; link to full profile | Public |
| Ask AI Widget | Floating chat button (bottom right); chat panel slide-up | Language auto-detected; persistent session | Public |
| Footer | Logo; links; contacts; social icons; language switcher; copyright; privacy policy | Sticky bottom; 4-column grid on desktop | Public |

### 8.4.2 Member Registration Screen

| Field Group | Fields | Validation | Notes |
| --- | --- | --- | --- |
| Personal Info | Full Name, Arabic Name (optional), Date of Birth, Gender, National ID | Name: 2-100 chars; National ID: 16-digit Rwanda format; DOB: 18+ years | National ID verified against format pattern |
| Contact Details | Phone (primary), Email (optional), Physical Address, Province/District | Phone: Rwanda format (+250...); Email: valid format | Phone used as primary login; SMS OTP verification |
| RMC Affiliation | Mosque (dropdown from list), Area (dropdown), Member Category | Required; mosque list filtered by area selection | Admin assigns final category after review |
| Account Security | Password, Confirm Password | Min 8 chars; 1 uppercase; 1 number; 1 special char | Password strength indicator; show/hide toggle |
| Document Upload | Profile Photo | JPEG/PNG; min 300x300px; max 5MB | Crop tool provided; webcam capture option on mobile |
| Consent | Data Privacy Agreement (checkbox), SMS Communications consent (checkbox) | Must accept privacy policy to proceed | Link to full privacy policy in new tab |

## 8.5 User Journey Maps

### 8.5.1 New Member Registration Journey

| Stage | Action | Touchpoint | Pain Point Addressed | Emotion |
| --- | --- | --- | --- | --- |
| Discovery | Hears about RMC digital platform from mosque announcement | Mosque announcement / WhatsApp | Awareness gap | Curious |
| Visit | Opens rmc.org.rw on mobile browser | Public homepage | No mobile-friendly registration before | Interested |
| Registration | Fills registration form in Kinyarwanda | Registration page | Form only available in English before | Hopeful |
| Verification | Receives SMS OTP; verifies phone | SMS → Verification page | Previously required office visit | Excited |
| Waiting | Application under admin review (24-48h) | Email/SMS notification | No status visibility before | Anticipating |
| Approval | Receives SMS: "Your RMC membership approved!" | SMS notification | No confirmation provided before | Delighted |
| Onboarding | Logs in; sees dashboard; downloads digital ID card | Member portal | No digital services existed before | Empowered |

# PHASE 9 — IMPLEMENTATION PLAN

## 9.1 Development Roadmap

| Phase | Duration | Deliverables | Priority |
| --- | --- | --- | --- |
| Phase 1 — Foundation | Weeks 1-4 | Project setup, CI/CD, auth system, user management, basic member registration, DB schema | Critical |
| Phase 2 — Core Services | Weeks 5-10 | Public website, mosque management, service applications (marriage, funeral, conduct), payment integration (MoMo, BK) | Critical |
| Phase 3 — Donations & Finance | Weeks 11-14 | Donation campaigns, Zakat module, orphan program, financial management, donor receipts | High |
| Phase 4 — Communication & Events | Weeks 15-17 | SMS/email system, push notifications, events management, announcements, prayer times | High |
| Phase 5 — Analytics & Reports | Weeks 18-20 | Admin dashboards, reporting engine, PDF/Excel exports, public statistics dashboard | Medium |
| Phase 6 — AI Features | Weeks 21-23 | AI chatbot, RAG knowledge base, intelligent search, FAQ assistant | Medium |
| Phase 7 — Mobile & PWA | Weeks 24-25 | PWA optimization, offline support, Android Play Store submission, push notification setup | Medium |
| Phase 8 — Schools Module | Weeks 26-27 | School management, student enrollment, class management, academic records | Low |
| Phase 9 — Testing & Hardening | Weeks 28-30 | End-to-end testing, security audit, performance testing, load testing, UAT | Critical |
| Phase 10 — Launch & Training | Weeks 31-32 | Staff training, mosque administrator training, go-live, post-launch support | Critical |

## 9.2 Sprint Plan (Sample — Phase 1 & 2)

| Sprint | Weeks | Stories | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | 1-2 | Project scaffolding (NestJS + Next.js); CI/CD pipeline setup; Docker environments; PostgreSQL schema v1; Redis setup | 40 |
| Sprint 2 | 3-4 | User authentication (register, login, JWT, refresh tokens); MFA setup; password reset; role management | 45 |
| Sprint 3 | 5-6 | Member registration API; member profiles; national ID validation; photo upload to S3; admin approval workflow | 42 |
| Sprint 4 | 7-8 | Public website homepage; prayer times widget; Verse of Day; announcements section; multilingual toggle | 38 |
| Sprint 5 | 9-10 | Mosque management; branch hierarchy; imam assignment; mosque map integration; area management | 40 |
| Sprint 6 | 11-12 | Marriage application workflow; document upload; application review; payment initiation (MoMo) | 45 |
| Sprint 7 | 13-14 | BK Online payment integration; Visa/Mastercard (Stripe); webhook handling; receipt generation | 43 |
| Sprint 8 | 15-16 | Funeral service; Good Conduct certificate; Hijra service; scholarship application form | 40 |
| Sprint 9 | 17-18 | Donation campaigns; Zakat calculator; campaign progress tracking; donor portal | 42 |
| Sprint 10 | 19-20 | Orphan program; recurring donations; impact reports; donor email notifications | 38 |

## 9.3 Epic & Feature Breakdown

| Epic | Features | Estimated Effort | Dependencies |
| --- | --- | --- | --- |
| EPIC-01: Platform Foundation | CI/CD, Docker, Environments, DB migrations, monitoring setup | 3 weeks | None |
| EPIC-02: Authentication | Register, Login, MFA, JWT, Roles, Password reset | 2 weeks | EPIC-01 |
| EPIC-03: Member Management | Profiles, Categories, Areas, Digital ID, Bulk import | 3 weeks | EPIC-02 |
| EPIC-04: Mosque Management | Mosque CRUD, Branch hierarchy, Imam management, Maps | 2 weeks | EPIC-03 |
| EPIC-05: Public Website | Homepage, About, Services pages, Blog, Gallery, Contact | 3 weeks | EPIC-01 |
| EPIC-06: Prayer Times | Calculation engine, Mosque overrides, Public API, Notifications | 1 week | EPIC-04 |
| EPIC-07: Services Module | Marriage, Funeral, Conduct, Hijra, Scholarships, Jobs, Tenders | 5 weeks | EPIC-02, EPIC-09 |
| EPIC-08: Payment Integration | MoMo, BK Online, Visa, Webhooks, Receipts, Refunds | 3 weeks | EPIC-02 |
| EPIC-09: Donation Management | Campaigns, Zakat, Orphans, Quran, Recurring, Impact reports | 4 weeks | EPIC-08 |
| EPIC-10: Financial Management | Income/Expense, Funds, Budgets, Reports, Audit logs | 3 weeks | EPIC-09 |
| EPIC-11: Events & Communication | Events, Announcements, SMS, Email, Push, WebSocket | 3 weeks | EPIC-02 |
| EPIC-12: Analytics & Reports | Dashboards, KPIs, PDF exports, Excel, Scheduled reports | 2 weeks | All |
| EPIC-13: AI Assistant | RAG chatbot, Knowledge base, Embeddings, Semantic search | 3 weeks | EPIC-05 |
| EPIC-14: PWA & Mobile | Service Worker, Offline, Install prompt, Play Store | 2 weeks | EPIC-05 |
| EPIC-15: Schools Module | Schools, Classes, Enrollment, Attendance, Academic records | 2 weeks | EPIC-03 |
| EPIC-16: Security & Compliance | Pen testing, NCSA compliance, DPP documentation, Audit | 2 weeks | All |

## 9.4 Team Structure & Effort Estimate

| Role | Count | Responsibilities | Estimated Months |
| --- | --- | --- | --- |
| Tech Lead / Architect | 1 | Architecture, code review, standards, API design | 8 months |
| Backend Developer (NestJS) | 2 | API development, integrations, background jobs | 8 months each |
| Frontend Developer (Next.js) | 2 | Public website, admin dashboard, PWA | 8 months each |
| Database Engineer | 1 | Schema design, migrations, performance, backup | 4 months |
| DevOps Engineer | 1 | AWS infrastructure, CI/CD, monitoring, security | 8 months |
| QA Engineer | 1 | Test strategy, automated tests, UAT coordination | 8 months |
| UI/UX Designer | 1 | Design system, wireframes, user testing | 4 months |
| Business Analyst | 1 | Requirements management, UAT, documentation | 8 months |
| Project Manager | 1 | Planning, stakeholder communication, risk management | 8 months |
| Security Consultant | 1 (part-time) | Pen testing, security review, NCSA compliance | 2 months |

# PHASE 10 — DEVOPS ARCHITECTURE

## 10.1 CI/CD Pipeline

| Stage | Tool | Trigger | Actions | Gate |
| --- | --- | --- | --- | --- |
| Code Quality | ESLint + Prettier | Every commit | Linting, formatting check | Must pass |
| Unit Tests | Jest | Every PR | Unit tests with coverage report | >80% coverage |
| Build | Docker | PR to develop | Docker image build | Build must succeed |
| Integration Tests | Jest + Supertest | PR to develop | API integration tests against test DB | Must pass |
| Security Scan | Trivy + npm audit | PR to develop | Container + dependency vulnerability scan | No CRITICAL CVEs |
| SAST | SonarQube / Semgrep | PR to develop | Static code security analysis | No high-severity findings |
| Staging Deploy | GitHub Actions + Docker | Merge to develop | Deploy to staging environment | Manual approval |
| E2E Tests | Playwright | Post-staging deploy | Critical user journeys | Must pass |
| Performance Test | k6 | Pre-production release | Load test (10K concurrent) | P95 < 500ms |
| Production Deploy | GitHub Actions + Docker | Manual trigger | Blue-green deployment to prod | Lead approval |

## 10.2 Docker Architecture

# docker-compose.yml (Production overview)
services:
  nginx:
    image: nginx:1.25-alpine
    ports: ["443:443", "80:80"]
    volumes: [./nginx/nginx.conf:/etc/nginx/nginx.conf, ./ssl:/etc/ssl]
    depends_on: [frontend, backend]
  frontend:
    image: rmc/frontend:${VERSION}
    environment:
      - NEXT_PUBLIC_API_URL=https://api.rmc.org.rw
    expose: [3000]
    deploy:
      replicas: 2
      update_config: { order: start-first }
  backend:
    image: rmc/backend:${VERSION}
    environment:
      - DATABASE_URL=${DATABASE_URL}
      - REDIS_URL=${REDIS_URL}
      - JWT_PRIVATE_KEY=${JWT_PRIVATE_KEY}
    expose: [4000]
    deploy:
      replicas: 2
      update_config: { order: start-first }
  worker:
    image: rmc/backend:${VERSION}
    command: ["node", "dist/worker.js"]
    environment:
      - REDIS_URL=${REDIS_URL}
    deploy:
      replicas: 1
  redis:
    image: redis:7-alpine
    command: redis-server --requirepass ${REDIS_PASSWORD}
    volumes: [redis_data:/data]
# PostgreSQL and OpenSearch on separate EC2 instances (managed)

## 10.3 Branching Strategy (GitFlow)

| Branch | Purpose | Merge Target | Protection |
| --- | --- | --- | --- |
| main | Production-ready code | N/A | Protected; requires 2 approvals; no direct push |
| develop | Integration branch; staging deployments | main (release) | Protected; requires 1 approval; CI must pass |
| feature/* | Individual feature development | develop | No direct protection; PR required |
| hotfix/* | Critical production bug fixes | main + develop | Fast-track approval; deploy immediately |
| release/* | Release preparation; version bump; changelog | main + develop | Freeze on feature merges; bugfix only |

## 10.4 Monitoring & Alerting

| Tool | What It Monitors | Key Alerts | Dashboard |
| --- | --- | --- | --- |
| Prometheus | API response times, error rates, queue depths, DB connections | P95 > 2s; Error rate > 1%; Queue > 1000; DB connections > 80% | Grafana: API Performance |
| Grafana | Visualization of all metrics | Visual dashboards for ops team | Main ops dashboard |
| Loki | Application and system logs | ERROR/CRITICAL log spikes; auth failure bursts | Grafana: Log Explorer |
| Sentry | Application errors and performance | New error types; error rate increase > 50% | Sentry dashboard + Slack alerts |
| CloudWatch | AWS infrastructure metrics | EC2 CPU > 80%; RDS storage > 70%; billing alerts | AWS Console |
| Uptime monitoring | Public website availability | Downtime > 1 min; SSL expiry < 14 days | Email + SMS + Slack alert |
| PgBouncer | PostgreSQL connection pool | Pool saturation; slow queries > 5s | Grafana: DB dashboard |

# PHASE 11 — TESTING STRATEGY

## 11.1 Test Strategy Overview

| Test Level | Tool | Coverage Target | When Run |
| --- | --- | --- | --- |
| Unit Tests | Jest | >80% statement coverage | Every commit; pre-push hook |
| Integration Tests | Jest + Supertest | All API endpoints | Every PR; CI pipeline |
| E2E Tests | Playwright | All critical user journeys | Post-staging deploy |
| Performance Tests | k6 | All critical endpoints under 10K load | Pre-release; weekly scheduled |
| Security Tests | OWASP ZAP + Burp Suite | OWASP Top 10 coverage | Pre-production; quarterly |
| Accessibility Tests | axe-core + manual | WCAG 2.1 AA | Design + implementation phases |
| UAT | Manual with scripts | 100% of business requirements | Staging; before each release |
| Smoke Tests | Playwright (subset) | Critical path only | Post every production deploy |

## 11.2 Critical Test Scenarios

### 11.2.1 Authentication Test Cases

| Test ID | Test Case | Expected Result | Priority |
| --- | --- | --- | --- |
| AUTH-001 | Successful login with valid email and password | Returns access_token and refresh_token; user data correct | Critical |
| AUTH-002 | Login with incorrect password (5 attempts) | Account locked after 5 attempts; lockout email sent | Critical |
| AUTH-003 | Expired access token causes 401; refresh token issues new access token | Seamless token refresh without user re-login | Critical |
| AUTH-004 | MFA setup and verification | QR code generated; TOTP code accepted; MFA enabled on account | High |
| AUTH-005 | Logout invalidates refresh token | Refresh token rejected after logout; must re-login | Critical |
| AUTH-006 | SQL injection in login email field | Query rejected; no DB error exposed; 400 response | Critical |
| AUTH-007 | JWT with tampered payload rejected | 401 Unauthorized; attack logged | Critical |
| AUTH-008 | Operator cannot access SuperAdmin endpoint | 403 Forbidden; access attempt logged | Critical |

### 11.2.2 Payment Test Cases

| Test ID | Test Case | Expected Result | Priority |
| --- | --- | --- | --- |
| PAY-001 | Successful MoMo donation to active campaign | Transaction created; campaign amount updated; receipt emailed; SMS sent | Critical |
| PAY-002 | MoMo payment rejected by user on phone | Transaction marked FAILED; donor notified; campaign amount unchanged | Critical |
| PAY-003 | Duplicate MoMo webhook received (idempotency test) | Second webhook processed; amount credited only once; no duplicate transaction | Critical |
| PAY-004 | Donation to expired campaign | 400 Bad Request; "Campaign has ended" error; no payment initiated | High |
| PAY-005 | Payment above maximum campaign goal | System accepts up to goal; alerts admin of full funding | Medium |
| PAY-006 | BK Online payment timeout | Transaction marked PENDING; reconciliation job retries after 10 min | High |
| PAY-007 | Receipt PDF generated correctly | PDF contains: donor name, amount, date, campaign, transaction ID, QR code | High |

## 11.3 Performance Test Scenarios

| Scenario | Load Profile | Success Criteria | Tool |
| --- | --- | --- | --- |
| Homepage load | 1,000 simultaneous users | P95 < 2s; P99 < 4s; 0 errors | k6 |
| Member search | 500 concurrent searches | P95 < 1s; accurate results | k6 |
| Donation submission | 200 concurrent payments | P95 < 10s including MoMo simulation; 0 duplicate transactions | k6 |
| Report generation | 50 concurrent report exports | P95 < 5s; PDF correctly generated | k6 |
| Ramadan peak simulation | 10,000 concurrent users across all features | All P95 targets maintained; auto-scale triggered; no crashes | k6 + AWS |
| Database stress | 1,000 concurrent DB queries | No connection pool exhaustion; P95 < 200ms | pgbench + k6 |

# PHASE 12 — AI CAPABILITIES

## 12.1 AI Assistant Architecture (RAG)

The RMC AI Assistant uses Retrieval Augmented Generation (RAG) to provide accurate, knowledge-grounded responses in Kinyarwanda, English, and Arabic. This prevents hallucination on Islamic topics while enabling 24/7 automated service.

| Component | Technology | Purpose |
| --- | --- | --- |
| LLM (Primary) | Claude 3.5 Sonnet (Anthropic) | Main response generation; best multilingual capability; strong Arabic support |
| LLM (Alternative) | GPT-4o (OpenAI) | Fallback; strong multilingual; similar capability |
| LLM (Open Source / Local) | Llama 3.1 70B (Ollama) | Privacy-preserving option; Rwanda data sovereignty; lower ongoing cost |
| Embedding Model | text-embedding-3-small (OpenAI) | Document and query embedding for semantic search |
| Vector Database | pgvector extension on PostgreSQL | Avoids additional infrastructure; stores embeddings alongside business data |
| Knowledge Base | Custom curated documents (admin-managed) | Quran, Hadith summaries, RMC FAQs, service guides, prayer information |
| Orchestration | LangChain (Node.js) | RAG pipeline: embed query → retrieve context → generate response |
| Content Moderation | Custom classifier + human review queue | Flags inappropriate queries or responses for admin review |

## 12.2 RAG Pipeline

User Query
    ↓
[Language Detection] → detect(kinyarwanda | english | arabic)
    ↓
[Query Embedding] → text-embedding-3-small → 1536-dim vector
    ↓
[Vector Similarity Search] → pgvector: SELECT ... ORDER BY embedding <=> $query_vec LIMIT 5
    ↓
[Context Assembly] → Top 5 relevant knowledge base entries retrieved
    ↓
[Prompt Construction] →
    System: "You are the RMC AI assistant. Respond in {language}.
             Only use the provided context. If unsure, say so.
             Never fabricate Islamic rulings or quotes."
    Context: {retrieved_documents}
    User: {original_query}
    ↓
[LLM Generation] → Claude 3.5 Sonnet → streaming response
    ↓
[Response Validation] → length check; language check; content moderation score
    ↓
[User Response] → streaming to frontend via WebSocket
    ↓
[Feedback Collection] → thumbs up/down → used for knowledge base improvement

## 12.3 Knowledge Base Structure

| Category | Content | Update Frequency | Owner |
| --- | --- | --- | --- |
| RMC Services | How to apply for marriage/funeral/conduct certificates; fees; requirements; timelines | When services change | Admin |
| Prayer & Worship | Prayer times explanation; Qibla; Wudu; Salah method; Friday prayers | Stable (rarely changes) | Imam / Admin |
| Zakat & Finance | Zakat calculation rules; nisab thresholds; eligible recipients; how to pay | Annually (nisab update) | Finance Admin |
| RMC Organization | About RMC; leadership; programs; areas of intervention; partner organizations | Quarterly | Admin |
| Events & Programs | Current programs; how to participate; scholarship criteria; orphan sponsorship | Monthly | Admin |
| Islamic Education | Basic Islamic FAQs; Islamic calendar; key dates; recommended practices | Stable | Scholar / Admin |
| Contact & Locations | Mosque locations; contact numbers; opening hours; how to find nearest mosque | As needed | Admin |
| Donations | How to donate; payment methods; what happens to donations; impact stories | Quarterly | Finance Admin |

## 12.4 AI Governance

| Risk | Control |
| --- | --- |
| Hallucination on Islamic rulings | RAG with curated authoritative sources only; system prompt explicitly prohibits fabrication; admin review queue for flagged responses |
| Inappropriate content generation | Content safety classifier before and after generation; automatic blocking of harmful topics; human review queue |
| Language switching confusion | Strict language detection; consistent language enforcement within session; user can override language |
| Personal data in AI queries | Strip PII before sending to external LLM; log queries without personal identifiers; data processing agreement with AI provider |
| AI provider dependency | Multi-provider architecture; primary (Claude) + fallback (GPT-4o) + local (Llama); graceful degradation to FAQ-only if all external APIs unavailable |
| Cost overrun | Token usage monitoring; daily spending alerts; rate limiting per user (30 queries/hour); caching for repeated questions |
| Bias in responses | Human review of AI responses on sensitive Islamic topics; community scholar review panel; feedback mechanism |

## 12.5 AI Provider Recommendation

Recommended: Claude 3.5 Sonnet (Anthropic) as primary.

| Provider | Strengths for RMC | Weaknesses | Estimated Cost/Month (Year 1) | Recommendation |
| --- | --- | --- | --- | --- |
| Claude 3.5 Sonnet | Best multilingual; strong Arabic; safety focus; low hallucination; constitutional AI alignment | API cost; data processing agreement needed | $150-300 | PRIMARY |
| GPT-4o (OpenAI) | Strong multilingual; large context window; well-documented API | Higher cost; US company data considerations | $200-400 | FALLBACK |
| Gemini 1.5 Pro (Google) | Very large context; good multilingual; competitive pricing | Arabic quality inconsistent; less Islamic domain knowledge | $100-250 | EVALUATE |
| Llama 3.1 70B (Local) | Zero ongoing API cost; data stays in Rwanda; full control | Requires dedicated server (~$200/month GPU); weaker Arabic; ops complexity | $200 (server) | DATA SOVEREIGNTY OPTION |

# PHASE 13 — PROJECT DOCUMENTS & DELIVERABLES

## 13.1 Document Register

| # | Document | Status | Audience | Format | Review Cycle |
| --- | --- | --- | --- | --- | --- |
| 1 | Research Report (Phase 1) | Complete (this document) | Leadership, Tech Team | PDF/Word | Once |
| 2 | Feasibility Study | Complete (integrated) | Leadership, Sponsors | PDF/Word | Once |
| 3 | Business Requirements Document (BRD) | Complete (Phase 2) | All stakeholders | PDF/Word | Per major change |
| 4 | Software Requirements Specification (SRS) | Complete (Phase 3) | Tech Team, QA | PDF/Word | Per sprint |
| 5 | System Architecture Document (SAD) | Complete (Phase 4) | Tech Team, DevOps | PDF/Word | Per major change |
| 6 | Database Design Document (DDD) | Complete (Phase 5) | DB Engineer, Tech Lead | PDF/Word | Per migration |
| 7 | API Design Document | Complete (Phase 6) | Frontend, Backend, Integration | OpenAPI 3.0 YAML | Per API change |
| 8 | Security Architecture Document | Complete (Phase 7) | Tech Lead, Security | PDF/Word | Quarterly |
| 9 | DevOps Architecture Document | Complete (Phase 10) | DevOps, Tech Lead | PDF/Word | Per infra change |
| 10 | UI/UX Specification | Complete (Phase 8) | Designers, Frontend Dev | Figma + PDF | Per sprint |
| 11 | Test Strategy Document | Complete (Phase 11) | QA Team, PM | PDF/Word | Per major release |
| 12 | Project Plan / Roadmap | Complete (Phase 9) | PM, Leadership | PDF/JIRA | Monthly |
| 13 | Risk Register | Complete (Phase 2) | PM, Leadership | Excel/JIRA | Weekly |
| 14 | Deployment Guide | To be produced in Phase 10 | DevOps, Sysadmin | Markdown/Confluence | Per release |
| 15 | User Manual | To be produced in Phase 10 | End users, Members | PDF (Kinyarwanda, English) | Per major release |
| 16 | Administrator Manual | To be produced in Phase 10 | Mosque admins, RMC staff | PDF (Kinyarwanda) | Per major release |
| 17 | Training Manual | To be produced in Phase 10 | All staff and operators | PDF + Videos | Per major release |
| 18 | NCSA/DPP Compliance Documentation | To be produced in Phase 9 | NCSA, Legal | PDF | Annually |

## 13.2 Feasibility Assessment

| Dimension | Assessment | Confidence | Notes |
| --- | --- | --- | --- |
| Technical Feasibility | High | 95% | Proven technology stack; NestJS + Next.js + PostgreSQL is mature, well-supported, and widely deployed at scale |
| Financial Feasibility | High | 85% | Infrastructure costs manageable (~$500-800/month AWS for Year 1); development cost depends on team model (in-house vs outsourced) |
| Operational Feasibility | Medium-High | 80% | Training program needed; change management critical; SMS/mobile approach addresses digital literacy gap |
| Legal/Compliance Feasibility | High | 90% | NCSA DPP compliance framework is well-defined; legal registration as data controller straightforward |
| Timeline Feasibility | Medium | 75% | 32-week plan is achievable with adequate team; risk of delay if key roles not filled promptly |
| Schedule Risk | Medium | — | Payment integration (MoMo/BK) timelines depend on provider API access and sandbox availability — start procurement immediately |

## 13.3 Missing Requirements Identified

The consulting team identified the following gaps in the original specification that must be addressed:

| Gap | Recommendation | Priority |
| --- | --- | --- |
| No multi-currency specification for diaspora donors | Add USD/EUR support via Stripe; RWF primary; auto-conversion display | High |
| No USSD specification for feature phone users | Design USSD menu for basic donation and prayer time access via MTN/Airtel USSD | Medium |
| No WhatsApp Business integration specified | Add WhatsApp notification channel (critical for Rwanda audience — highest engagement) | High |
| No data retention policy specified | Define retention periods: member data (life + 5 years), financial (10 years), audit logs (7 years) | Critical |
| No offline capability specification for mosque operators | PWA offline mode with sync queue; critical for rural mosques with intermittent internet | High |
| No content moderation for blog/comments | Admin moderation queue; word filter; report mechanism; AI-assisted flagging | Medium |
| No Hijra service definition beyond name | Define: what Hijra service entails (relocation assistance? migration certificates?); requires stakeholder clarification | High |
| No Tender process specification | Define: tender posting, eligibility, submission, evaluation, award workflow; legal requirements | Medium |
| No backup / data export for members | Add GDPR/DPP-compliant data export (right to data portability); member can export their data as JSON/PDF | Medium |
| No certificate verification mechanism | Add public QR-code-based certificate verification URL; prevents forgery | High |
| No multi-mosque member support | Members who attend multiple mosques need secondary affiliations; affects reporting | Low |
| No Islamic calendar integration | Hijri date display alongside Gregorian; Islamic event calendar (Ramadan, Eid, etc.) | Medium |
| No volunteer management module | Many Islamic organization functions rely on volunteers; add volunteer registry and assignment | Low |
| No API rate limiting strategy specified | Define rate limits per endpoint tier; implement API key management for future third-party access | High |

## 13.4 Architecture Decision Records (Key Decisions)

| Decision | Options Considered | Decision Made | Rationale |
| --- | --- | --- | --- |
| Database architecture | PostgreSQL vs MySQL vs MongoDB | PostgreSQL | ACID compliance; JSONB for flexible metadata; pgvector for AI embeddings; TimescaleDB for time-series; best ecosystem fit |
| Search engine | Elasticsearch vs OpenSearch vs PostgreSQL FTS vs Typesense | PostgreSQL FTS first; OpenSearch when >100K records | Avoid infrastructure complexity early; PostgreSQL tsvector handles initial scale well; re-evaluate at growth milestones |
| AI LLM provider | OpenAI vs Claude vs Gemini vs Local LLaMA | Claude primary + Local LLaMA option | Claude has best multilingual safety profile; LLaMA for data sovereignty compliance option |
| Frontend framework | Next.js vs Remix vs Nuxt vs plain React | Next.js 15 | SSR/SSG for SEO; strong ecosystem; team familiarity; Vercel deployment option; RSC for performance |
| Payment architecture | Direct API vs payment aggregator | Direct integration (MoMo + BK + Stripe) | No Rwanda-focused aggregator handles all three; direct integration gives more control; webhook reliability |
| Monolith vs Microservices | Modular Monolith vs Microservices | Modular Monolith | Team size; deployment simplicity; NestJS modules provide clean boundaries; extract services as needed at scale |
| Vector storage | Pinecone vs Weaviate vs pgvector | pgvector on PostgreSQL | No additional infrastructure; same DB; adequate for <1M embeddings; reduce ops complexity |
| Mobile strategy | PWA vs React Native vs Flutter vs Kotlin/Swift | PWA + Play Store (TWA) | Single codebase; no app store approval cycle for PWA; TWA wraps PWA for Play Store; cost-effective |

## 13.5 Deployment Guide Overview

### 13.5.1 Production Deployment Checklist

- DNS: Configure A records for rmc.org.rw and api.rmc.org.rw pointing to Nginx load balancer

- SSL: Install AWS ACM certificates; configure Nginx SSL termination; verify HSTS headers

- Environment: Set all production environment variables via AWS Secrets Manager; never in source code

- Database: Run all migration scripts via TypeORM CLI; verify schema; create DB user with minimum required privileges

- S3: Create production bucket; enable versioning; configure lifecycle policies; block all public access

- Redis: Configure Redis AUTH password; enable TLS; set maxmemory-policy allkeys-lru

- Monitoring: Deploy Prometheus, Grafana, Loki stack; import standard dashboards; configure alerts

- Sentry: Configure DSN in backend and frontend; set release tracking; configure alert rules

- Payment: Activate MoMo production credentials; configure BK Online production API keys; test webhooks

- FCM: Configure Firebase project; obtain server key; test push notification delivery

- AI: Configure Claude API key in Secrets Manager; test AI assistant responses; populate knowledge base

- Security: Run OWASP ZAP scan; resolve critical/high findings; document accepted risks

- Backup: Verify automated RDS snapshots; test restore procedure; configure cross-region replication

- Load Test: Run k6 load test against staging; ensure auto-scaling triggers correctly

- Go-Live: Enable CloudFront CDN; verify caching rules; announce to test group; monitor for 24h

## 13.6 Risk Register (Full)

| ID | Risk | Category | Probability | Impact | Score | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Low rural digital literacy | Adoption | H | H | 9 | Open | Training Lead |
| R02 | Payment API instability | Technical | M | H | 6 | Mitigated | Tech Lead |
| R03 | Data breach | Security | L | VH | 8 | Mitigated | Security |
| R04 | Scope creep | Delivery | H | H | 9 | Open | PM |
| R05 | Low adoption | Business | M | H | 6 | Open | BA |
| R06 | Ramadan peak overload | Performance | M | VH | 8 | Mitigated | DevOps |
| R07 | Key person departure | HR | M | H | 6 | Open | PM |
| R08 | Search infra cost overrun | Cost | M | M | 4 | Mitigated | Architect |
| R09 | Regulatory change | Legal | L | H | 4 | Open | Compliance |
| R10 | AWS vendor lock-in | Technical | L | M | 2 | Accepted | DevOps |
| R11 | Payment provider SLA breach | Integration | M | H | 6 | Open | Tech Lead |
| R12 | AI hallucination on Islamic topics | AI Quality | M | H | 6 | Mitigated | AI Lead |
| R13 | Connectivity issues in rural areas | Infrastructure | H | M | 6 | Mitigated | Tech Lead |
| R14 | NCSA non-compliance | Legal | L | VH | 8 | Mitigated | Compliance |

## 13.7 Product Roadmap (18-Month Vision)

| Quarter | Theme | Key Deliverables |
| --- | --- | --- |
| Q1 (Months 1-3) | Foundation & Core | Platform infrastructure, authentication, member management, public website, prayer times |
| Q2 (Months 4-6) | Services & Payments | All service applications live, payment integration, donation campaigns, mosque management |
| Q3 (Months 7-9) | Finance & Communication | Financial management, Zakat module, orphan program, SMS/email, events, mobile PWA |
| Q4 (Months 10-12) | Intelligence & Scale | AI assistant launch, analytics dashboards, performance optimization, Play Store launch |
| Q5 (Months 13-15) | Expansion | Schools module, USSD channel, WhatsApp integration, multi-currency for diaspora |
| Q6 (Months 16-18) | Maturity & Regional | Advanced reporting, volunteer module, Islamic calendar, regional expansion evaluation |

— End of Document —

Rwanda Muslim Community Digital Platform | Software Development Specification | v1.0 | Confidential